RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY AND FINANCE COMMITTEE

Agenda Item No

meeting date: 	20 NOVEMBER 2007

title:	OVERALL CAPITAL MONITORING 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

- PURPOSE

  - To update members with progress on the overall Capital Programme for the current financial year.

- BACKGROUND

  - The Capital Programme for 2007/08 was approved in February 2007.  In the March cycle of committee meetings capital reports were considered which included capital evaluation statements giving full details of all new schemes for the forthcoming year.

- PROGRESS TO DATE

  - Committees in the current cycle are receiving capital monitoring reports showing progress by scheme.

  - The table below shows a financial summary of the progress on the capital programme.

|  | Budget Analysis |  | Expenditure |
| --- | --- | --- | --- |
|  | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ |  | Actual to Date £ |
| Community | 1,723,160 | 250,380 | 151,210 | 2,124,750 |  | 376,307 |
| Planning & Development | 22,000 | 33,820 | 0 | 55,820 |  | 17,461 |
| Policy & Finance | 87,800 | 112,320 | 795,000 | 995,120 |  | 36,117 |
| Housing: |  |  |  |  |  |  |
| General Fund | 358,000 | 23,800 | 0 | 381,800 |  | 71,512 |
| Revenue | 843,800 | -52,000 | 0 | 791,800 |  | 342,421 |
|  | 3,034,760 | 368,320 | 946,210 | 4,349,290 |  | 843,818 |

  - Annex 1 shows the full programme by scheme.

  - To date you can see we have only spent 19% of the total budget for the year.  There are a number of fairly high value schemes which have not yet been completed/invoiced these include;

- Loans to Trinity and Ribble Valley Sports Association

- Three Stream Waste Collection bins

- CONCLUSION

  - Significant progress needs to be made if the programme is to be achieved.

  - During the forthcoming months we will be preparing the revised estimates for the current year and also preparing a new five year capital programme.  Therefore any schemes that are not progressing may be moved back to next year or other years.

- RECOMMENDED THAT COMMITTEE

  - Consider the report and make any observations members feel necessary.

FINANCIAL SERVICES MANAGER

PF46-07/JP/AC

13 NOVEMBER 2007

|  | Budget Analysis | Expenditure |
| --- | --- | --- |
| Schemes | Original | Slippage | Additional | Total | Total |
|  | Estimate |  | Approvals | Approved | Expenditure |
|  | 2007/08 |  |  | Budget | To Date |
|  | £ | £ | £ | £ | £ |
| Community Committee |  |  |  |  |  |
| Badger Well Water Culvert Collapse |  |  | 10,000 | 10,000 | 0.00 |
| Brungerley Park Sculpture Trial |  |  | 14,620 | 14,620 | 3,873.85 |
| Provision of shelter in Woodland Cemetery | 8,500 |  |  | 8,500 | 0.00 |
| Castle Lottery scheme | 33,750 | 9,910 |  | 43,660 | 158,047.56 |
| Edisford Changing Rooms | 65,000 |  |  | 65,000 | 0.00 |
| Relocate fitness room at LSC to Longridge Civic Hall | 18,600 |  | 196,000 | 214,600 | 0.00 |
| Replace Boiler at Platform Gallery | 11,000 |  |  | 11,000 | 8,633.00 |
| Gisburn Forest Park Cycling Trails | 20,000 |  |  | 20,000 | 0.00 |
| Castle Keep Repairs - Phase 1 |  | 48,480 |  | 48,480 | 62,467.42 |
| Provision of Fire Escape at Longridge Depot | 6,300 | -1,510 |  | 4,790 | 1,457.00 |
| Grant Aid to Longridge Action Group re Civic Hall |  | 10,000 | -10,000 | 0 | 0.00 |
| Longridge Skate Park Retention |  |  | 3,000 | 3,000 | 379.84 |
| Longridge Sports Centre Reception | 54,410 |  | -54,410 | 0 | 109.90 |
| Pool - Replace boiler and calorifier | 96,300 |  |  | 96,300 | 2,600.00 |
| Refurbishment of Chipping Toilets | 75,000 |  | 8,800 | 83,800 | 2,637.25 |
| Replace Slaidburn Toilets |  | 2,500 |  | 2,500 | 2,233.85 |
| Funding towards reconstruction of Whalley Toilets | 50,000 |  |  | 50,000 | 0.00 |
| Replace Suzuki Van - PJ02 NNA | 10,000 |  |  | 10,000 | 9,297.02 |
| Improvements to children's play areas | 50,000 |  |  | 50,000 | 1,045.14 |
| Energy Efficiency measures to Ribblesdale Pool | 104,500 |  |  | 104,500 | 498.80 |
| Replace Steel Windows to building at Ribblesdale Pool | 36,400 |  |  | 36,400 | 0.00 |
| Replace Refuse Collection Vehicle |  | 180,000 | -4,200 | 175,800 | 0.00 |
| Recycling and Residual Waste Containers | 408,500 |  |  | 408,500 | 0.00 |
| Refurbishment of Ribchester Public Conveniences |  | 1,000 |  | 1,000 | 125.60 |
| Bin Lifts (x2) for existing Refuse Vehicles & ID system | 30,900 |  | 4,300 | 35,200 | 0.00 |
| Rose Garden Castle Grounds |  |  | 1,500 | 1,500 | 1,503.02 |
| Small Compressor Ingersoll Rand | 5,100 |  |  | 5,100 | 0.00 |
| Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | 47,900 |  |  | 47,900 | 34,764.00 |
| Replace Landrover J438 JFV | 15,000 |  |  | 15,000 | 14,643.00 |
| Vehicle Lifting Equipment | 13,000 |  |  | 13,000 | 13,370.00 |
| Replace Hayter Triple Mower LT322 2WD | 25,700 |  |  | 25,700 | 24,980.00 |
| Replace G516 OCK with landrover & trailer | 18,500 |  |  | 18,500 | 18,448.00 |
| Replace R563 SFR John Deere Ride On Mower | 14,900 |  |  | 14,900 | 15,193.00 |
| New Vehicle Three Stream Waste Collection | 190,000 |  | -14,200 | 175,800 | 0.00 |
| Replace W697 WHP Dennis Refuse Collection Vehicle | 180,000 |  | -4,200 | 175,800 | 0.00 |
| Longridge Sports Centre Replace carpet on synthetic pitch | 133,900 |  |  | 133,900 | 0.00 |
| Total Community Committee | 1,723,160 | 250,380 | 151,210 | 2,124,750 | 376,307.25 |
| Planning & Development Committee |  |  |  |  |  |
| Car Parks Rolling Programme 05/06 | 22,000 | -9,950 |  | 12,050 | 311.91 |
| Car Parks Rolling Programme 06/07 |  | 26,770 |  | 26,770 | 148.71 |
| Replace screens and ergonomices CCTV system |  | 17,000 |  | 17,000 | 17,000.00 |
| Total Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 17,460.62 |
| Policy & Finance Committee |  |  |  |  |  |
| Civic Suite - DDA & Impts to stored water system |  | 25,950 |  | 25,950 | 10,500.04 |
| Computer Server Room Improvements |  | 11,940 |  | 11,940 | 8,615.00 |
| eEnabling Members |  | 3,200 |  | 3,200 | 0.00 |
| E Government Initiative |  | 53,230 |  | 53,230 | 4,712.00 |
| Fire safety improvements to council office ceilings | 21,600 |  |  | 21,600 | 4,711.38 |
| Replace Risograph Printer | 6,200 |  |  | 6,200 | 0.00 |
| Roefield Loan |  |  | 645,000 | 645,000 | 0.00 |
| Replace Telephone system |  | 8,000 |  | 8,000 | 6,860.40 |
| Grant and Loan to Trinity | 60,000 |  | 150,000 | 210,000 | 0.00 |
| Upgrade of Financial Ledger System |  | 10,000 |  | 10,000 | 718.40 |
| Total Policy & Finance Committee | 87,800 | 112,320 | 795,000 | 995,120 | 36,117.22 |
| Housing Committee |  |  |  |  |  |
| Housing General Fund Schemes |  |  |  |  |  |
| Improvements to Longridge Homeless Facility |  | 10,700 |  | 10,700 | 10,000.00 |
| Improvement Grants: |  |  |  |  |  |
| Landlord/Tenant Grants | 100,000 | 13,100 |  | 113,100 | 37,806.17 |
| Equity Release Loans | 138,000 |  |  | 138,000 | 3,741.10 |
| Disabled Facilities Grants | 120,000 |  |  | 120,000 | 19,964.78 |
| Total Housing General Fund | 358,000 | 23,800 | 0 | 381,800 | 71,512.05 |
| Housing Revenue Schemes |  |  |  |  |  |
| Council House Improvements 2007/08 | 843,800 | -52,000 |  | 791,800 | 342,421.10 |
| Total Housing Revenue Schemes | 843,800 | -52,000 | 0 | 791,800 | 342,421.10 |
| Total Housing Committee | 1,201,800 | -28,200 | 0 | 1,173,600 | 413,933.15 |
| TOTALS | 3,034,760 | 368,320 | 946,210 | 4,349,290 | 843,818.24 |

# LICY & FINANCE COMMI

# Text boxes

INFORMATION

Annex 1