RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY AND FINANCE COMMITTEE

Agenda Item No 8

meeting date: 	29 JANUARY 2008

title:	REVISED CAPITAL PROGRAMME 2007/08 AND PROPOSED

PROGRAMME 2008/13

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Draft programme of schemes to be carried out in the following five years (2008/09 to 2012/13).

3	ORIGINAL PROGRAMME 2007/08 – CURRENT FINANCIAL YEAR

3.1	The original capital programme for the current year included schemes at a total estimated cost of £87,800.

3.2	Unfinished schemes from 2006/07, totalling £112,320, have been added to the original programme.  This is shown in Annex 1 and known as slippage.

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and the Capital Working Group and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	Updated capital evaluation forms completed by the responsible officers, for all these schemes were reported to committees in the previous cycle.

4.3	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 995,120 | 125,780 | 45,125 |

5	DRAFT PROGRAMME 2008/09 TO 2012/13

5.1	Officers have been asked to submit any new schemes for consideration in the five-year capital programme.  Only one schemes has been put forward for this committee - Replacement of Computer Servers and Bulk Printers.  A new capital scheme proforma has been completed for this scheme and is set out in Annex 3. (BLUE)

5.2	Members should consider the forward programme as shown in Annex 2 (GREEN) and put forward any amendments you may wish to make at this stage. It should be noted that this is a possible programme that will require further consideration by the Budget Working Group and by this committee to make sure that it is affordable, both in capital and revenue terms.

5.3	Capital evaluation forms for all new schemes approved for next year (2008/09) will be completed and reported to committees in the next cycle.

5.4	A summary of the five-year programme for Policy and Finance Committee is shown below:

| 2008/09 £ | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ |  | Total £ |
| --- | --- | --- | --- | --- | --- | --- |
| 1,033,700 | 18,800 | 10,000 | 0 | 0 |  | 1,062,500 |

6	RECOMMENDED THAT COMMITTEE

6.1	Approve the revised capital programme for 2007/08 as set out in Annex 1.

6.2	Consider the future five-year programme for 2008/09 to 2012/13 as set out in Annex 2 and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

PF3-08/JP/AC

21 JANUARY 2008

|  |  | Budget Analysis |  |  | Expenditure Analysis |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Budget | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | moved to | Expenditure |
|  |  | 2007/08 |  |  | Budget |  | 2008/09 | To Date |
|  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Policy & Finance Committee |  |  |  |  |  |  |  |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 25,950 |  | 25,950 | 25,950 |  | 10,719.07 |
| CROOM | Computer Server Room Improvements |  | 11,940 |  | 11,940 | 11,940 |  | 9,220.00 |
| EENAB | eEnabling Members |  | 3,200 |  | 3,200 | 0 |  | 0.00 |
| EGIIV | E Government Initiative |  | 53,230 |  | 53,230 | 43,230 |  | 4,722.20 |
| OFCEI | Fire safety improvements to council office ceilings | 21,600 |  |  | 21,600 | 21,600 |  | 4,711.38 |
| PRRIS | Replace Risograph Printer | 6,200 |  |  | 6,200 | 6,200 |  | 0.00 |
| ROEFL | Roefield Loan |  |  | 645,000 | 645,000 | 0 | 645,000 | 0.00 |
| RTELE | Replace Telephone system |  | 8,000 |  | 8,000 | 6,860 |  | 6,860.40 |
| TRING | Grant/Loan to Trinity | 60,000 |  | 150,000 | 210,000 | 0 | 210,000 | 0.00 |
| UPFIN | Upgrade of Financial Ledger System |  | 10,000 |  | 10,000 | 10,000 |  | 8,892.40 |
|  | Total Policy & Finance Committee | 87,800 | 112,320 | 795,000 | 995,120 | 125,780 | 855,000 | 45,125.45 |

| Scheme | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Policy & Finance Committee |  |  |  |  |  |  |
| Replacement for Mobile Office | 50,000 |  |  |  |  | 50,000 |
| Add budget moved from 2007/08 - Roefield Loan | 645,000 |  |  |  |  | 645,000 |
| Add budget moved from 2007/08 - Grant/Loan to Trinity | 210,000 |  |  |  |  | 210,000 |
| Computer Server & Bulk Printer Replacement | 8,000 | 10,000 | 10,000 |  |  | 28,000 |
| Council Offices |  |  |  |  |  |  |
| Refurbish common staircases |  | 8,800 |  |  |  | 8,800 |
| Civic Suite |  |  |  |  |  |  |
| Replace Furniture | 11,600 |  |  |  |  | 11,600 |
| Energy Efficiency - Replace Light Fittings | 10,300 |  |  |  |  | 10,300 |
| Energy Efficiency - Replace Gas fired boilers at Civic Suite | 98,800 |  |  |  |  | 98,800 |
| Total Policy & Finance Committee | 1,033,700 | 18,800 | 10,000 | 0 | 0 | 1,062,500 |

| NEW CAPITAL SCHEME PROFORMA |
| --- |
| Name of Officer Responsible | Peter Hothersall |
| Committee | Policy and Finance |
| Brief Description of Scheme | Server hardware and bulk printer replacement rolling program |
| Full Details of Scheme | The rolling replacement of Corporate Computer Servers, their supporting hardware and the 2 bulk printer’s used by the Authority |
| Links to Corporate Objectives | We aim to be a well managed Council providing efficient services |
| Cost of Scheme: | £ | Notes |
|  | Cost of Land |  |  |
|  | Contractor |  |  |
|  | Fees |  |  |
|  | Internal Staff Salaries |  |  |
|  | Planning/Build Regs Fees |  |  |
|  | Other costs | 28,000.00 | Computer Hardware |
|  |  | 28,000.00 |  |

| Revenue Implications of the Scheme per year | £ | Details |
| --- | --- | --- |
| Timescale (incl any key dates) |  | April 2008 |
|  | eg start on site |  |  |
|  | scheme completion |  | March 2011 |
|  | other dates… |  |  |
| Financial Year/(s) the scheme will take place |
| if the scheme will cover more than one year please breakdown the cost for each year |
|  | Year eg | £ |  |
|  | 2008 /09 | 8000.00 |  |
|  | 2009 / 10 | 10,000.00 |  |
|  | 2010 / 11 | 10,000.00 |  |
| Capital Funding & Sources |  |  |
|  | eg Special Grants |  |  |
|  | Contributions from voluntary bodies |  |

# Text boxes

DECISION