# RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO PLANNING AND DEVELOPMENT COMMITTEE

Agenda Item No

meeting date: 	17 JULY 2008

title:	CAPITAL OUTTURN 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the final outturn on our capital programme for 2007/08 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 4 schemes.  These were either

- New schemes approved as part of the 5 year capital programme in February 2007

OR

- Schemes with slippage from 2006/07

  - During the financial year completed capital evaluation sheets for all schemes have been reported to committee.

  - As part of the closure of our accounts process, scheme expenditure has been capitalised and added to our balance sheet or charged to revenue where appropriate.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS | EXPENDITURE | SLIPPAGE |
| --- | --- | --- |
| Original Estimate £ | Slippage from 06/07 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 08/09 £ |
| 22,000 | 33,820 | 0 | 55,820 | 55,820 | 73,378 | 33,740 |

  - Annex 1 to this report compares the budget for each scheme with actual expenditure.

  - You will see actual expenditure is greater than the revised estimate, this is due to the adjustment we put through our accounts at year end to capitalise the required element of the Planning Delivery Grant Expenditure.  In addition we bring the same amount in to our capital resources.

- SLIPPAGE

  - Where capital schemes are unfinished at the end of the financial year and there is a corresponding remaining unspent budget this is known as slippage and the budget is carried forward into the next financial year.

  - For this committee there were two schemes with slippage into 2008/09.  These are for the Car Parks Rolling Programme for 2005/06 and 2006/07.  Please note there was no Rolling Programme for 2007/08 due to the delays in spending the previous years allocations/

| Cost Centre | Schemes | Slippage Into 2008/09 £ |
| --- | --- | --- |
|  | Community |  |
|  | Planning & Development |  |
| CARPH | Car Parks Rolling Programme 2005/06 | 7,620 |
| CARPI | Car Parks Rolling Programme 2006/07 | 26,120 |
|  | Total Planning & Development | 33,740 |

NB This slippage has been rolled togther to one cost centre CARPH

- CONCLUSION

  - The capital accounts for 2007/08 have now been closed.  Schemes with slippage have been carried forward into 2008/09.

# FINANCIAL SERVICES MANAGER

# PD3-08/JP/AC

8 JULY 2008

| Cost Centre | Schemes | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Budget Moved to 2008/09 £ | Actual Expenditure £ | Slippage into 2008/09 £ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Planning & Development Committee |  |  |  |  |  |  |  |  |
| CARPH | Car Parks Rolling Programme 05/06 | 22,000 | -9,950 |  | 12,050 | 12,050 |  | 4,431 | 7,620 |
| CARPI | Car Parks Rolling Programme 06/07 |  | 26,770 |  | 26,770 | 26,770 |  | 649 | 26,120 |
| ERGTV | Replace screens and ergonomics CCTV system |  | 17,000 |  | 17,000 | 17,000 |  | 17,000 |  |
| PDEVC | Planning Delivery Grant Capital Element |  |  |  |  |  |  | 51,298 |  |
|  | Total Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 | 73,378 | 33,740 |

# Text boxes

INFORMATION