# RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO COMMUNITY SERVIES COMMITTEE

Agenda Item No

meeting date: 	15 JULY 2008

title:	CAPITAL OUTTURN 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the final outturn on our capital programme for 2007/08 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 37 schemes.  These were either

- New schemes approved as part of the 5 year capital programme in February 2007

- Schemes with slippage from 2006/07

- New additional approvals brought into the programme during the course of the year.

  - During the financial year completed capital evaluation sheets for all schemes have been reported to committee.

  - As part of the closure of our accounts process, scheme expenditure has been capitalised and added to our balance sheet or charged to revenue where appropriate.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS | EXPENDITURE | SLIPPAGE |
| --- | --- | --- |
| Original Estimate £ | Slippage from 06/07 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 08/09 £ |
| 1,673,160 | 250,380 | 213,010 | 2,136,550 | 2,781,580 | 2,390,594 | 492,520 |

  - Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - Where capital schemes are unfinished at the end of the financial year and there is a corresponding remaining unspent budget this is known as slippage and the budget is carried forward into the next financial year.

  - For Community Services Committee there are 12 schemes with slippage.  These are shown below

| Cost Centre | Schemes | Slippage Into 2008/09 £ |
| --- | --- | --- |
|  | Community |  |
| BADWC | Badger Well Water Culvert Collapse | 8,830 |
| BPSCT | Brungerley Park Sculpture Trial | 1,450 |
| CCSHE | Provision of shelter in Woodland Cemetery | 8,500 |
| CSLOT | Castle Lottery scheme Phase 2 | -158,940 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall | 214,600 |
| GFCYC | Gisburn Forest Park Cycling Trails | 8,000 |
| PCCHI | Refurbishment of Chipping Toilets | 12,350 |
| PLAYH | Improvements to children's play areas | 11,940 |
| POENE | Energy Efficiency measures to Ribblesdale Pool | 84,620 |
|  | Less overspend on PBOIL Pool Boiler scheme | -20,530 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool | 15,970 |
| RCOLT | Replace Refuse Collection Vehicle | 169,700 |
| REBIN | Recycling and Residual Waste Containers | 136,030 |
|  | Total Community Services | 492,520 |

NB the slippage on POENE – Energy Efficiency Measures at Ribblesdale Pool of £84,620 has been reduced by £20,530 to reflect the overspend on the PBOIL – Pool Boiler scheme, as discussed at the Budget Working Group on 7 July 2008.

- CONCLUSION

  - The capital accounts for 2007/08 have now been closed.  Schemes with slippage have been carried forward into 2008/09.

# FINANCIAL SERVICES MANAGER

# CM7-08/JP/AC

8 JULY 2008

| Cost Centre | Schemes | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Budget Moved to 2008/09 £ | Actual Expenditure £ | Slippage into 2008/09 £ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Community Committee |  |  |  |  |  |  |  |  |
| BADWC | Badger Well Water Culvert Collapse |  |  | 10,000 | 10,000 | 10,000 |  | 1,169 | 8,830 |
| BPSCT | Brungerley Park Sculpture Trial |  |  | 14,620 | 14,620 | 14,620 |  | 13,170 | 1,450 |
| CCSHE | Provision of shelter in Woodland Cemetery | 8,500 |  |  | 8,500 | 8,500 |  | 0.00 | 8,500 |
| CSLOT | Castle Lottery scheme Phase 2 | 33,750 | 9,910 |  | 43,660 | 902,000 |  | 1,060,937 | -158,940 |
| EDCHR | Edisford Changing Rooms | 65,000 |  |  | 65,000 | 0 | 65,000 | 0 |  |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall | 18,600 |  | 196,000 | 214,600 | 214,600 |  | 0 | 214,600 |
| GALBO | Replace Boiler at Platform Gallery | 11,000 |  |  | 11,000 | 11,000 |  | 8,633 |  |
| GFCYC | Gisburn Forest Park Cycling Trails | 20,000 |  |  | 20,000 | 8,000 | 12,000 | 0 | 8,000 |
| KEEPR | Castle Keep Repairs - Phase 1 |  | 48,480 |  | 48,480 | 74,050 |  | 74,096 |  |
| LFIRD | Provision of Fire Escape at Longridge Depot | 6,300 | -1,510 |  | 4,790 | 4,790 |  | 4,248 |  |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall |  | 10,000 | -10,000 | 0 | 0 |  | 0 |  |
| LROOF | Longridge Sports Centre Roof |  |  | 61,800 | 61,800 | 39,650 | 1,380 | 54,133 |  |
| LSKAT | Longridge Skate Park Retention |  |  | 3,000 | 3,000 | 3,340 |  | 2,962 |  |
| LSREC | Longridge Sports Centre Reception | 54,410 |  | -54,410 | 0 | 0 |  | 0 |  |
| PBOIL | Pool - Replace boiler and calorifier | 96,300 |  |  | 96,300 | 96,300 |  | 116,826 | -20,530 |
| PCCHI | Refurbishment of Chipping Toilets | 75,000 |  | 8,800 | 83,800 | 90,300 |  | 77,952 | 12,350 |
| PCRPE | Replace Slaidburn Toilets |  | 2,500 |  | 2,500 | 2,500 |  | 2,759 |  |
| PCWHA | Funding towards reconstruction of Whalley Toilets |  |  |  | 0 | 0 | 50,000 | 0 |  |
| PESSU | Replace Suzuki Van - PJ02 NNA | 10,000 |  |  | 10,000 | 10,120 |  | 10,107 |  |
| PLAYH | Improvements to children's play areas | 50,000 |  |  | 50,000 | 50,000 |  | 38,058 | 11,940 |
| POENE | Energy Efficiency measures to Ribblesdale Pool | 104,500 |  |  | 104,500 | 104,500 |  | 19,876 | 84,620 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool | 36,400 |  |  | 36,400 | 36,400 |  | 20,426 | 15,970 |
| RCOLT | Replace Refuse Collection Vehicle |  | 180,000 | -4,200 | 175,800 | 169,700 |  | 0 | 169,700 |
| REBIN | Recycling and Residual Waste Containers | 408,500 |  |  | 408,500 | 408,500 |  | 362,572 | 136,030 |
| RIBCA | Refurbishment of Ribchester Public Conveniences |  | 1,000 |  | 1,000 | 1,930 |  | 4,276 |  |
| RLIFT | Bin Lifts (x2) for existing Refuse Vehicles & ID system | 30,900 |  | 4,300 | 35,200 | 35,200 |  | 35,222 |  |
| ROSEG | Rose Garden Castle Grounds |  |  | 1,500 | 1,500 | 1,500 |  | 1,503 |  |
| RWCOM | Small Compressor Ingersoll Rand | 5,100 |  |  | 5,100 | 5,000 |  | 5,000 |  |
| RWDHM | Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | 47,900 |  |  | 47,900 | 34,760 |  | 34,764 |  |
| RWJFV | Replace Landrover J438 JFV | 15,000 |  |  | 15,000 | 14,650 |  | 14,643 |  |
| RWLIF | Vehicle Lifting Equipment | 13,000 |  |  | 13,000 | 13,370 |  | 13,370 |  |
| RWLWD | Replace Hayter Triple Mower LT322 2WD | 25,700 |  |  | 25,700 | 24,980 |  | 24,980 |  |
| RWOCK | Replace G516 OCK with landrover & trailer | 18,500 |  |  | 18,500 | 18,450 |  | 18,448 |  |
| RWSFR | Replace R563 SFR John Deere Ride On Mower | 14,900 |  |  | 14,900 | 15,200 |  | 15,193 |  |
| RWTSW | New Vehicle Three Stream Waste Collection | 190,000 |  | -14,200 | 175,800 | 181,370 |  | 180,168 |  |
| RWWHP | Replace W697 WHP Dennis Refuse Collection Vehicle | 180,000 |  | -4,200 | 175,800 | 176,300 |  | 175,103 |  |
| SYNCA | Longridge Sports Centre Replace carpet on synthetic pitch | 133,900 |  |  | 133,900 | 0 | 133,900 | 0 |  |
|  | Total Community Committee | 1,673,160 | 250,380 | 213,010 | 2,136,550 | 2,781,580 | 262,280 | 2,390,594 | 492,520 |

# Text boxes

INFORMATION