# RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO HEALTH & HOUSING COMMITTEE

Agenda Item No

meeting date: 	13 NOVEMBER 2008

title:	CAPITAL MONITORING 2008/09

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	LAWSON ODDIE

# 1	PURPOSE

1.1	To inform members of the progress to date with the capital programme for this committee for the current financial year.

# 2	BACKGROUND

  - Full Council approved the 5 year capital programme for 2008/13 on 4 March 2008.

  - At the Annual Council Meeting on 13 May 2008 the Terms of Reference for each committee were agreed.  This has meant some changes regarding which committee some capital schemes should be reported to.  The main change for this committee is obviously the inclusion of environmental health eg cemetery schemes, Clitheroe market etc.  The Capital Programme has now been revised to reflect these changes.

- SCHEMES

  - There are 4 schemes for this committee including slippage from 2007/08.

  - You will recall at your March meeting the announcement of our Disabled Facilities Grant allocation (of £79,000) had been made following our preparation of the capital programme.  It was agreed to meet the extra amount necessary of £5,000 (ie to meet our 40% share) from the Equity Release Loans Scheme.  Incidentally GONW have informed us it is no longer necessary for councils to top up their allocations by 40%.  However in our case this budget has always been fully committed at a very early stage in the financial year and therefore we propose toping up the scheme using our resources as planned.

  - At the meeting in July it was agreed that £130,000 be transferred from the Equity Release Loans budget to the Landlord/Tenant Grants budget in order to assist in the delivery of affordable housing.

  - Following a recent successful bid by the Housing Strategy Officer for additional funds from GONW an extra £15,000 has been added to the Disabled Facilities Grants budget.

  - The amended programme 2008/09 is shown below:

| Scheme | Original Estimate £ | Slippage 07/08 £ | Additional Approvals £ | Total Budget £ |
| --- | --- | --- | --- | --- |
| Provision of shelter in Woodland Cemetery |  | 8,500 |  | 8,500 |
| Landlord/Tenant Grants | 100,000 | 15,110 | 130,000 | 245,110 |
| Equity Release Loans | 138,000 | 113,180 | -135,000 | 116,180 |
| Disabled Facilities Grants | 120,000 |  | 27,000 | 147,000 |
| Total Housing Committee | 358,000 | 136,790 | 22,000 | 493,290 |

  - Annex 1 shows the full programme by scheme along with the budget and expenditure to date.

  - Responsible officers have been asked to update the capital evaluation sheets to give an indication of progress with their schemes.  These are attached at Annex 2.

- CONCLUSION

  - Substantial budget has been reallocated and further funding secured in order to better target housing issues within the borough.

  - At six months through the financial year, only 31% of the budget has been actually expended. However, all of the housing capital budgets are now fully committed for the current financial year.

- RECOMMENDED THAT COMMITTEE

  - Note the report.

# LAWSON ODDIE

# TECHNICAL ACCOUNTANT

HH10-08/LO/AC

30 OCTOBER 2008

| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
| --- | --- | --- | --- |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Total Expenditure to Date £ |
| CCSHE | Provision of shelter in Woodland Cemetery |  | 8,500 |  | 8,500 | 8,387 |
| LANGR | Landlord/Tenant Grants | 100,000 | 15,110 | 130,000 | 245,110 | 67,489 |
| EQUIT | Equity Release Loans | 138,000 | 113,180 | -135,000 | 116,180 | 23,411 |
| DISCP | Disabled Facilities Grants | 120,000 |  | 27,000 | 147,000 | 61,343 |
|  | Total Health & Housing Committee | 358,000 | 136,790 | 22,000 | 516,790 | 160,630 |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2008/09 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | CCSHE |
| Name of Scheme | PROVISION OF SHELTER IN WOODLAND CEMETERY |
| Officer Responsible | JAMES RUSSELL |
| Description of Scheme | Shelter for woodland burials made in traditional style |
| Benefits of Scheme | Focal point in woodland, providing shelter for visitors and bereaved |
| Project Timetable | Start Date | In progress |
|  | Completion Date | April 2008 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None foreseeable other than weather conditions and funerals affecting work pattern |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | No, will need outside contractor |
| What are the revenue implications of the scheme? | Improved service which will promote woodland burial scheme |

|  |  |  |  |  |  | Cost Centre | CCSHE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Slippage from 2008/09: | £8,500 |  |
| Summary | Expected Total Cost of Scheme: | £8,387 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Actual 2008/09 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 8,387 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 8,387 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| End March 2007 | Regular inspections during and on completion of construction |
| End September 2007 | Agreed design and location. Obtaining estimates from contractors. To implement as soon as quotation accepted. Work to be undertaken during winter/early in new year subject to weather |
| End June 2008 | Materials delivered on site 28/3/08. Completed and paid 25/4/08. Construction delayed due to saturated ground conditions in February and March. Scheme Complete. |
| End Sept 2008 | Scheme Completed |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2008/09 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | LANGR |
| Name of Scheme | LANDLORD/TENANTS GRANTS |
| Officer Responsible | RACHAEL STOTT |
| Description of Scheme | Payments of up to 50% of the cost of works to landlords to bring properties back into use. |
| Benefits of Scheme | Reduces empty properties, makes best use of housing stock, nomination arrangements reduced rents. Provides invaluable source of affordable accommodation to assist in housing homeless households. |
| Project Timetable | Start Date | 1/4/08 |
|  | Completion Date | 31/3/09 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Due to high demand for this grant and high demand for affordable housing propose to transfer £130,000 from equity release budget into landlord/tenant grant budget. |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose |  |
| What are the revenue implications of the scheme? |  |

|  |  |  |  |  |  | Cost Centre | LANGR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £100,000 |  |
|  | Plus budget moved from Equity Release budget: | £130,000 |  |
|  | Slippage from 2007/08: | £15,110 |  |
|  | Total Budget for scheme: | £245,110 |  |
| Summary | Expected Total Cost of Scheme: | £245,110 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 4 March 2008 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2008/09 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 245,110 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 245,110 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| End June 2008 | Approved to date: 8 flats 60,000 2 x 1 bed properties 20,000 2 x 2 bed properties 30,000 £110,000 Recommending moving £130k from equity release budget into this scheme. |
| End Sept 2008 | An additional 3 properties have been approved since June. The eligibility criteria for grant assistance has been increased to include RSLs. Adactus have bid for grant for 7 units, of these 5 are approved out of this year’s budget, then the remaining budget is committed. We have received numerous enquiries for next year and a waiting list is forming. Included in the list is Waterloo House - 14 self-contained flats – which would be particularly useful in meeting housing need. However, the budget would not allow for assistance with all of the units. |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2008/09 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | EQUIT |
| Name of Scheme | EQUITY RELEASE LOANS |
| Officer Responsible | RACHAEL STOTT |
| Description of Scheme | Housing Committee agreed to switch from grants to loans in respect of minor works and renovation grants. |
| Benefits of Scheme | Scheme brings properties in the Private Sector up to Decent Homes Standard. Equity loans are repayable so recycling of monies. |
| Project Timetable | Start Date | 1/4/08 |
|  | Completion Date | 31/3/09 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | The slow legal process of registering the loan has led to a low take up, subsequently propose to transfer £130,000 from this budget into landlord/tenant grant budget. |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose |  |
| What are the revenue implications of the scheme? |  |

|  |  |  |  |  |  | Cost Centre | EQUIT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budge: for Current Year: | £138,000 |  |
|  | Less budget moved to Landlord Grants budget: | -£130,000 |  |
|  | Less budget moved to fund extra DFG allocation: | -5,000 |  |
|  | Slippage from 2007/08: | £113,180 |  |
|  | Total budget: | £116,180 |  |
| Summary | Expected Total Cost of Scheme: | £116,180 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2008/09 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 116,180 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 116,180 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| End June 2008 | Approved to date £23,700 £35,500 To be approved £30,000 £25,000 Budget of £120,000 sufficient for equity release in total. Report elsewhere on agenda to recommend moving £130k into landlord /tenant grants budget. |
| End Sept 2008 | After a very slow first year, equity release is becoming a popular option for homeowners, particularly in the current climate. Four approved along with oncosts for aborted cases, committing all of this year’s budget. An additional 3 households are at specification stage for monies to come out of next years budget. |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2008/09 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | DISCP |
| Name of Scheme | DISABLED FACILITIES GRANTS |
| Officer Responsible | RACHAEL STOTT |
| Description of Scheme | Grants to enable clients to remain in their own homes following adaptation |
| Benefits of Scheme | Reduced requirement for residential places improved quality of life for clients |
| Project Timetable | Start Date | 1/4/08 |
|  | Completion Date | 31/3/09 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Difficult to quantify number of applications as determined by recommendations from Occupational Therapist. Opportunity to bid for further funding from central government. |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose |  |
| What are the revenue implications of the scheme? |  |

|  |  |  |  |  |  | Cost Centre | DISCP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £120,000 |  |
|  | Additional Approval: | £27,000 |  |
| Summary | Expected Total Cost of Scheme: | £147,000 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 4 March 2008 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2008/09 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 147,000 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 147,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| End June 2008 | Two paediatric recommendations at approval stage, which will be £60,000 in total. Budget appears to be adequate at the moment but the number and type of recommendations is unknown so situation can change very quickly. |
| End Sept 2008 | On track to fully commit all of the budget including the additional approval. Currently have approved £186,000 worth of adaptations in addition to the amount paid. However, a lot of this work will not be paid until the new financial year. |

# Text boxes

INFORMATION

### Annex 1

### Annex 2