RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO SPECIAL POLICY AND FINANCE COMMITTEE

Agenda Item No

meeting date: 	10 FEBRUARY 2009

title:	OVERALL REVISED CAPITAL PROGRAMME 2008/09

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To consider the overall revised capital programme.

2	LATEST POSITION BY COMMITTEE

2.1	Annex 1 (PINK) shows the position by scheme, as presented to committees in the current cycle.  Summarised by committee the situation is as follows:

| Committee | BUDGET ANALYSIS |  | EXPENDITURE |
| --- | --- | --- | --- |
|  | Original Estimate 2008/09 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ |  | Actual to Date £ |
| Community Services | 3,222,180 | 538,290 | 88,970 | 3,849,440 | 3,842,280 |  | 2,545,308 |
| Planning & Development | 0 | 0 | 0 | 0 | 0 |  | 0 |
| Policy & Finance | 762,100 | 53,030 | 1,396,600 | 2,211,730 | 2,211,730 |  | 75,379 |
| Health & Housing | 358,000 | 136,790 | 22,000 | 516,790 | 516,680 |  | 316,677 |
|  | 4,342,280 | 728,110 | 1,507,570 | 6,577,960 | 6,570,690 |  | 2,937,364 |

  - As you can see we have spent, to date, 45% of the revised estimate.  There is a lot of progress to be made if the full programme is to be achieved.

3	RESOURCES

3.1	The amount of capital resources available for 2008/09 has also been revised and consists of:

Spare resources carried forward from 2007/08

Slippage, i.e. resources promised for the previous year but not yet received

Current year's borrowing approvals

Government grants

Grants and Contributions towards specific schemes

Estimated usable capital receipts from sales of land, council houses etc

The revised estimate of the total resources for 2008/09 is set out in detail in Annex 2 (CREAM).

3.2	This now leaves estimated spare resources at 31 March 2009 of:

|  | £000 |
| --- | --- |
| Total Resources | 6,677 |
| Revised Capital Spending Plans | 6,570 |
| Spare Resources | 107 |

4	COMMENTS ON OVERALL POSITION

4.1	At this time last year we forecast we would have spare resources of £380,000 by the end of March 2009.  A comparison between the actual position and the expected position is as follows:

|  | Position Expected at Jan 2008 £000 | Position Expected at Jan 2009 £000 | Difference £000 |
| --- | --- | --- | --- |
| Resources B/Fwd From 2007/08 | 1,090 | 1,594 | 504 |
| Resources Expected in 2008/09 | 3,632 | 5,084 | 1,452 |
|  | 4,722 | 6,678 | 1,956 |
| Expenditure on Schemes 2008/09 | 4,342 | 6,571 | 2,229 |
| Expected Resources at 31/03/09 | 380 | 107 | - 255 |

  - Variations in Resources

The variations in resources, which were not budgeted for when the revised estimates where prepared this time last year (ie at January 2008) are shown below.  They are analysed between resources brought forward and those expected in the year.

|  | £000 | £000 |
| --- | --- | --- |
| Changes in Resources B/Fwd From 2007/08 |  |  |
| Changes in Resources Received: |  |  |
| Actual available in 2007/08 | 5,257 |  |
| Expected at Revised Estimate Time | 5,250 | 7 |
| Lower Amount Used in 2007/08 Due to Reduction in Expenditure/slippage of schemes into 2008/09 |  | 497 |
|  |  | 504 |

| Changes in Resources Expected in 2008/09 |  |  |
| --- | --- | --- |
| Increase in Expected External Grant Funding |  |  |
| GONW towards Disabled Facilities Grants |  | 22 |
| Lancashire Wildlife Trust towards Sculpture Trail |  | 5 |
| Sport England towards Longridge Gym |  | 20 |
| PCT Grant towards Longridge Gym |  | 10 |
| Longridge School towards Synthetic Pitch |  | 13 |
| Sport England Grant towards Roefield Extension * |  | 120 |
| Market Towns Initiative towards Roefield Extension * |  | 305 |
| Bowland Trust towards Roefield Extension * |  | 40 |
| Roefield Sports Association towards Roefield Extension * |  | 485 |
| DCMS Free swimming grant towards Ribblesdale Pool |  | 18 |
| Longridge Town Council towards Childrens Play Areas |  | 3 |
| Aggregates Levy Fund towards Castle Keep |  | 10 |
| LCC towards Brungerly Sculpture Trail |  | 6 |
| Increase in borrowing plans due to slippage of scheme from 2007/08 |  | 116 |
| Slippage of HLF Grant toward Castle Lottery Scheme |  | 439 |
| Reduction in grant expected for Castle Scheme |  | -95 |
| Reduction in Usable Capital Receipts |  | -65 |
|  |  | 1,452 |
| Total |  | 1,956 |

* It is anticipated that the Roefield Extension scheme will be slipped in to 2009/10

  - Variations in Expenditure

The variations on expenditure on Schemes between January 2008 and January 2009 are as follows;

|  | £000 |
| --- | --- |
| Slippage From 2007/08 | 728 |
| New Additional Schemes Added to 2008/09 Programme |  |
| Brungerley Park Sculpture Trial | 11 |
| Brungerley Park Footpath Investigation Work | 3 |
| Redevelopment of Edisford Café site | 15 |
| Repointing Internal and External Walls to Clitheroe Castle Keep | 10 |
| Funding towards Whalley Toilets | 20 |
| Improvements to Children’s Play areas | 3 |
| Pool – Replace boiler and energy efficiency measures | -21 |
| Longridge Synthetic Pitch | 48 |
| Roefield Extension and Changing Rooms * | 1,557 |
| Roefield Loan * | -160 |
| Landlord / Tenant Grants | 130 |
| Equity Release Loans | -135 |
| Disabled Facilities Grants | 27 |
| Schemes Moved to 2009/10 | 0 |
| Schemes Increased at Revised Estimate Time: |  |
| Pool Capital Schemes – Free Swimming Grant | 18 |
| Wheeled Bin Lifting Equipment | 2 |
| Creation of Member’s Rooms on Level D | 10 |
| Energy Efficiency – Council Offices | 36 |
| Disabled Facilities Grants | 60 |
| Schemes Reduced at Revised Estimate Time: |  |
| Refurbishment of Chipping Toilets | -11 |
| Replace Steel Windows to building at Ribblesdale Pool | -16 |
| Civic Suite – Energy Efficiency Replace Gas Fired Boilers | - 46 |
| Landlord / Tenant Grants | -60 |
| Net Total Change on Scheme Expenditure | 2,229 |

* It is anticipated that the Roefield Extension scheme will be slipped in to 2009/10

5	CONCLUSION

5.1	There have been a number of variations affecting both expenditure and resources.  Overall, resources brought forward from 2007/08 have increased by £504,000 however this is more than offset by the slippage carried forward into the current year.

5.2	Overall Expenditure is up by £2,228,410. However this comprises:

|  | £000 |
| --- | --- |
| Slippage from 07/08 | 728 |
| New Schemes added (Gross Cost) | 1,508 |
| Schemes moved to next year (09/10) | 0 |
| Schemes increased in the current year. | 89 |
| Schemes reduced in the current year. | -96 |
|  | 2,229 |

5.3	With only three months of the financial year remaining there is some progress to be made if we are to achieve the revised programme in full.

6	RECOMMENDED THAT THE SPECIAL POLICY AND FINANCE COMMITTEE

6.1	Approve the overall revised capital programme for 2008/09.

FINANCIAL SERVICES MANAGER

PF9-09/JP/AC

2 February 2009

| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
| --- | --- | --- | --- |
|  |  | Original Estimates 2008/09 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate 2008/09 £ | Total Expenditure to Date £ |
| Community Services Committee |
| BADWC | Badger Well Water Culvert Collapse |  | 8,830 |  | 8,830 | 8,830 | 0 |
| BPSCT | Brungerly Park Sculpture Trial |  | 1,450 | 10,900 | 12,350 | 12,350 | 1,922 |
| BRPIN | Brungerly Park Footpath Investigative Work |  |  | 3,000 | 3,000 | 3,000 | 0 |
| CALOP | Calderstones Open Space | 75,000 |  |  | 75,000 | 75,000 | 4,534 |
| CARPH | Car Parks Rolling Programme slippage from prev years |  | 33,740 |  | 33,740 | 33,740 | 24,571 |
| CARPJ | Car Parks Rolling Programme 2008/09 | 41,200 |  |  | 41,200 | 41,200 | 27,484 |
| CSLOT | Castle Lottery scheme | 2,308,300 | -158,940 |  | 2,149,360 | 2,149,360 | 1,601,199 |
| EDCAF | Redevelopment of Edisford Café Site |  |  | 15,000 | 15,000 | 15,000 | 0 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall |  | 214,600 |  | 214,600 | 214,600 | 15,199 |
| GFCYC | Gisburn Forest Park Cycling Trails | 12,000 | 8,000 |  | 20,000 | 20,000 | 20,000 |
| KEEPB | Repointing Walls to Clitheroe Castle Keep | 84,400 |  | 10,000 | 94,400 | 94,400 | 85,774 |
| LROOF | Longridge Sports Centre Roof Retention | 1,380 |  |  | 1,380 | 1,380 | 0 |
| OUTEQ | Replacement of Outdoor Recreation Equipment | 10,000 |  |  | 10,000 | 10,000 | 3,338 |
| PCCHI | Refurbishment of Chipping Toilets |  | 12,350 |  | 12,350 | 1,780 | 0 |
| PCWHA | Funding towards Whalley Toilets | 50,000 |  | 20,000 | 70,000 | 70,000 | 23,751 |
| PLAYH | Improvements to children's play areas |  | 11,940 |  | 11,940 | 11,940 | 6,783 |
| PLAYJ | Improvements to children's play areas | 50,000 |  | 3,000 | 53,000 | 53,000 | 18,202 |
| POENE | Pool - Replace boiler and energy efficiency measures |  | 84,620 | -20,530 | 64,090 | 64,090 | 9,346 |
| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate 2008/09 £ | Total Expenditure to Date £ |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool |  | 15,970 |  | 15,970 | 0 | 0 |
|  | Pool Capital Schemes – Free Swimming Grant |  |  |  |  | 17,520 | 0 |
| RCOLT | Replace Refuse Collection Vehicle |  | 169,700 |  | 169,700 | 170,160 | 170,159 |
| REBIN | Recycling and Residual Waste Containers | 236,000 | 136,030 |  | 372,030 | 372,030 | 366,484 |
| RWFRL | Replace V052 FRL Dennis Refuse Vehicle | 180,000 |  |  | 180,000 | 180,000 | 0 |
| SYNCA | Longridge Sports Synthetic Pitch (moved from 2007/08) | 133,900 |  | 47,600 | 181,500 | 181,500 | 166,562 |
| WLIFT | Wheeled Bin Lifting Equipment | 40,000 |  |  | 40,000 | 41,400 | 0 |
|  | Total Community Services Committee | 3,222,180 | 538,290 | 88,970 | 3,849,440 | 3,842,280 | 2,545,308 |
| Policy and Finance Committee |
| CIVBO | Civic Suite - Energy Efficiency Replace Gas fired boilers | 98,800 |  | -46,500 | 52,300 | 52,300 | 50,518 |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 14,520 |  | 14,520 | 14,520 | 6,908 |
| CIVLF | Civic Suite - Energy Efficiency Replace Light Fittings | 10,300 |  |  | 10,300 | 10,300 | 0 |
|  | Council Office – Energy Efficiency |  |  | 36,480 | 36,480 | 36,480 | 0 |
| EGIIV | E Government Initiative |  | 38,510 |  | 38,510 | 38,510 | 7327 |
| LEADR | Creation of Member's Rooms on Level D |  |  | 10,020 | 10,020 | 10,020 | 10,023 |
| ROEEX | Roefield Extension & Changing Rooms |  |  | 1,556,600 | 1,556,600 | 1,556,600 | 603 |
| ROEFL | Roefield Loan | 645,000 |  | -160,000 | 485,000 | 485,000 | 0 |
| SERVB | Computer Server & Bulk Printer Replacement | 8,000 |  |  | 8,000 | 8,000 | 0 |
|  | Total Policy and Finance Committee | 762,100 | 53,030 | 1,396,600 | 2,211,730 | 2,211,730 | 75,379 |
| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate 2008/09 £ | Total Expenditure to Date £ |
| Health and Housing Committee |
| CCSHE | Provision of shelter in Woodland Cemetery |  | 8,500 |  | 8,500 | 8,390 | 8,387 |
| LANGR | Landlord/Tenant Grants | 100,000 | 15,110 | 130,000 | 245,110 | 185,110 | 91,971 |
| EQUIT | Equity Release Loans | 138,000 | 113,180 | -135,000 | 116,180 | 116,180 | 56,663 |
| DISCP | Disabled Facilities Grants | 120,000 |  | 27,000 | 147,000 | 207,000 | 159,656 |
|  | Total Health and Housing Committee | 358,000 | 136,790 | 22,000 | 516,790 | 516,680 | 316,677 |
|  | TOTALS | 4,342,280 | 728,110 | 1,507,570 | 6,577,960 | 6,570,690 | 2,937,364 |

| Resources | Actual Brought Forward £ | Slippage from 2007/08 £ | Original 2008/09 £ | Additional £ | Total Revised Capital Resources £ |
| --- | --- | --- | --- | --- | --- |
| Disabled Grants |  |  | 72,000 | 22,000 | 94,000 |
| HLF Grant towards Castle Lottery Scheme |  | 439,528 | 1,183,000 |  | 1,622,528 |
| Grant Funding/Sponsorship for Castle Scheme |  |  | 356,250 | -94,870 | 261,380 |
| Housing Capital Grant - GONW | 105,103 |  | 200,000 |  | 305,103 |
| Utilisation of part of VAT Shelter to top up shortfall on Housing Capital Grant |  |  | 86,000 |  | 86,000 |
| Unsupported Borrowing |  |  | 600,000 | 160,000 | 760,000 |
| Unsupported Borrowing Three Stream Waste Bins |  | 115,663 | 236,000 |  | 351,663 |
| Unsupported Borrowing Roefield Loan |  |  | 645,000 | -160,000 | 485,000 |
| Usable Capital Receipts |  |  | 125,000 | -65,000 | 60,000 |
| Lancashire Wildlife Trust - contrib to Sculpture Trail |  |  |  | 5,200 | 5,200 |
| LSP contribution towards Longridge Civic Hall | 11,600 |  |  |  | 11,600 |
| Sport England grant towards Longridge Civic Hall Fitness Room |  |  |  | 20,000 | 20,000 |
| PCT grant towards Longridge Civic Hall Fitness Room |  |  |  | 10,000 | 10,000 |
| 40% funding from Longridge School to Synthetic Pitch |  |  | 53,560 | 13,031 | 66,591 |
| Sport England grant towards Roefield Extension |  |  |  | 120,000 | 120,000 |
| Market Towns Initiative towards Roefield Extension |  |  |  | 305,000 | 305,000 |
| Bowland Trust towards Roefield Extension |  |  |  | 40,000 | 40,000 |
| Roefield Sports Assoc - contribution to scheme (funded by loan) |  |  |  | 485,000 | 485,000 |
| Commuted Sum for Calderstones |  |  | 75,000 |  | 75,000 |
| Free Swimming Grant |  |  |  | 17,516 | 17,516 |
| Resources | Actual Brought Forward £ | Slippage from 2007/08 £ | Original 2008/09 £ | Additional £ | Total Revised Capital Resources £ |
| Contribution from Longridge Town Council (Childrens Play Areas) |  |  |  | 3,000 | 3,000 |
| Aggregates Levy Fund towards Castle Keep Improvements |  |  |  | 10,000 | 10,000 |
| Lancashire County Council - Brungerly sculpture trail |  |  |  | 5,700 | 5,700 |
| Egovt expenditure capitalised & reimbursed | 38,505 |  |  |  | 38,505 |
| Improvement Grant Repaid | 15,468 |  |  |  | 15,468 |
| Recreation grant towards Longridge Skate Park | 681 |  |  |  | 681 |
| Repair & Renewals Fund | 995,984 |  |  |  | 995,984 |
| Capital Fund (estimated reserves b/fwd for purposes of CER) | 426,294 |  |  |  | 426,294 |
| TOTAL | 1,593,635 | 555,191 | 3,631,810 | 896,577 | 6,677,213 |
| Revised Estimate of Programme Expenditure |  |  |  |  | 6,570,690 |
| Spare Resources |  |  |  |  | 106,523 |

# Text boxes

DECISION