RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO COMMUNITY COMMITTEE

Agenda Item No 6

meeting date: 	18 JULY 2006

title:	CAPITAL OUTTURN 2005/06

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2005/06 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 26 schemes.  These were approved in February 2005 and throughout the year capital evaluation statements have been reported to Committee giving information regarding progress on schemes.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS |  |  |  |  |  | EXP | SLIPPAGE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Original Estimate £ | Slippage from 04/05 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Budget moved to 06/07 £ | Actual Expenditure £ | Slippage to 06/07 £ |
| 600,290 | 229,200 | 80,500 | 909,990 | 710,240 | 179,480 | 648,988 | 153,200 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

3.3	You can see 91% of the revenue estimate was spent by the end of March 06.

- SLIPPAGE

  - A number of schemes were not complete by the end of the financial year.  These have therefore been carried forward into 2006/07.

These were:

| Cost Centre | Schemes | Slippage (£) |
| --- | --- | --- |
| BPIMP | Brungerley Park Improvement Scheme | 1,900 |
| BPSCT | Replacement of Brungerley Sculpture Trail | 15,300 |
| CASED | Castle/Museum/Heritage Improvement Scheme | 20,800 |
| CLPAT | Cemetery – Resurface paths and roadways | 1,600 |
| CLWAL | Cemetery – Rebuild wall | 11,600 |
| LOADS | Loading Shovel Waste Transfer Station | 60,000 |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall | 10,000 |
| PCRPE | Public Conveniences – Replace & increase size of Dunsop Bridge | -4,300 |
| PLAYF | Improvements to children’s play areas | 29,600 |
| RPCHA | Ribblesdale Pool – Refurbish staff changing rooms and external | 6,700 |
|  | Total Slippage | 153,200 |

- CONCLUSION

5.1	In addition to the slippage for schemes into 06/07 a number of scheme budgets were moved into the next financial year during the preparation of the revised estimate.

FINANCIAL SERVICES MANAGER

CM4-06/JP/AC

10 JULY 2006

|  |  |  | Budget Analysis |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Additional |  | Total |  | Revised | Budget | Actual |  | ## Slippage |
| Centre |  |  | Estimate |  | # Approvals |  | Approved |  | Estimate | moved to | Expenditure |  | into 2006/07 |
|  |  |  | 2005/06 |  |  |  | Budget |  |  | 2006/07 |  |  |  |
|  |  |  | £ | £ | £ |  | £ |  | £ | £ | £ |  | £ |
|  | Community Committee |  |  |  |  |  |  |  |  |  |  |  |  |
| BANKM | Replace Hayter Condor rotary banking machine | gj | 4,500 |  |  |  | 4,500 |  | 4,900 |  | 4,880 |  |  |
| BPIMP | Brungerley Park Improvement scheme | gj |  | 3,940 |  |  | 3,940 |  | 3,940 |  | 2,015 |  | 1,900 |
| BPSCT | Replacement of Brungerley sculpture trail | ch | 15,290 |  |  |  | 15,290 |  | 15,290 |  | 0 |  | 15,300 |
| CASED | Castle/Museum/Heritage Improvement Scheme | ch/gj | 15,300 | 47,280 |  |  | 62,580 |  | 62,580 |  | 41,786 |  | 20,800 |
| CEVEN | Community Events Resource | ch |  | 630 | 0 |  | 630 |  | 630 |  | 625 |  |  |
| CLPAT | Cemetery - Resurface paths and roadways | rp | 20,000 |  |  |  | 20,000 |  | 20,000 |  | 18,370 |  | 1,600 |
| CLWAL | Cemetery - Rebuild wall | rp | 17,000 |  |  |  | 17,000 |  | 12,000 |  | 431 |  | 11,600 |
| CYCIN | Cycling Initiatives | gj | 15,000 |  |  |  | 15,000 |  | 9,500 | 5,500 | 9,564 |  |  |
| LOADS | Loading Shovel Waste Transfer Station | gj | 60,000 |  |  |  | 60,000 |  | 60,000 |  | 0 |  | 60,000 |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall | ch | 10,000 |  |  |  | 10,000 |  | 10,000 |  | 0 |  | 10,000 |
| LSKAT | Longridge Skate Park | gj |  |  |  |  |  |  |  |  | 56,806 |  |  |
| LSREC | Longridge Sports Centre Reception | rp |  | 56,910 |  |  | 56,910 |  | 2,500 | 54,410 | 2,456 |  |  |
| PCRPE | Public Conveniences - Replace & increase size of Dunsop Bridge Toilets | rp | 123,000 | 2,040 |  |  | 125,040 |  | 12,000 | 113,040 | 16,306 |  | -4,300 |
|  |  |  | Budget Analysis |  |  |  |  |  |  |  |  |  |  |
| Cost | Schemes | bud holder | Original | Slippage |  | Additional | Total | Revised |  | Budget | Actual |  | Slippage |
| Centre |  |  | Estimate |  |  | Approvals | Approved | Estimate |  | moved to | Expenditure |  | into 2006/07 |
|  |  |  | 2005/06 |  |  |  | Budget |  |  | 2006/07 |  |  |  |
|  |  |  | £ | £ |  | £ | £ | £ |  | £ | £ |  | £ |
|  | Community Committee |  |  |  |  |  |  |  |  |  |  |  |  |
| PLAYF | Improvements to children's play areas | gj | 34,300 |  |  |  | 34,300 | 34,300 |  |  | 4,682 |  | 29,600 |
| RCOLV | Replace refuse collection vehicles 04/05 | gj |  | 107,400 |  |  | 107,400 | 104,000 |  |  | 103,934 |  |  |
| REPGM | Replace R39 RJH with Tractor & Gang Mower - Mower & Tractor | gj | 46,900 |  |  |  | 46,900 | 46,900 |  |  | 46,895 |  |  |
| REPMR | Purchase John Deere Mini Tractor | gj | 12,000 |  |  |  | 12,000 | 12,000 |  |  | 12,000 |  |  |
| RFERI | Replace Ferris Hydra 36" with scag | gj | 5,500 |  |  |  | 5,500 | 4,400 |  |  | 4,358 |  |  |
| RMOWR | Replace Ride-on Mower T828 CCK | gj | 15,500 |  |  |  | 15,500 | 13,000 |  |  | 12,958 |  |  |
| ROSEG | Rose Garden Castle Grounds | gj |  |  |  |  |  |  |  |  | 35,880 |  |  |
| RPCHA | Ribblesdale Pool - Refurbish Staff changing rooms & external store | rp | 15,000 |  |  |  | 15,000 | 15,000 |  |  | 8,299 |  | 6,700 |
| RPROF | Refelt Pool Roof | rp |  | 11,470 |  |  | 11,470 | 3,100 |  |  | 3,004 |  |  |
| SCAGM | Replace 2 scag walk behind mowers | gj | 9,000 |  |  |  | 9,000 | 8,700 |  |  | 8,716 |  |  |
| SDIMP | Improvements to Salthill Depot budget moved from 04/05 | gj | 7,000 | -470 |  |  | 6,530 | 0 |  | 6,530 | 0.00 |  |  |
|  |  |  | Budget Analysis |  |  |  |  |  |  |  |  |  |  |
| Cost | Schemes | bud holder | Original | Slippage |  | Additional | Total | Revised |  | Budget | Actual |  | ## Slippage |
| Centre |  |  | Estimate |  |  | Approvals | Approved | Estimate |  | moved to | Expenditure |  | into 2006/07 |
|  |  |  | 2005/06 |  |  |  | Budget |  |  | 2006/07 |  |  |  |
|  |  |  | £ | £ |  | £ | £ | £ |  | £ | £ |  | £ |
|  | Community Committee |  |  |  |  |  |  |  |  |  |  |  |  |
| TSTRE | Three stream waste collection programme | gj | 175,000 |  |  |  | 175,000 | 175,000 |  |  | 175,000 |  |  |
| REBIN | Residual Waste Bins | pmcg |  |  |  | 80,500 | 80,500 | 80,500 |  |  | 80,024 |  |  |
|  | Total Community |  | 600,290 | 229,200 |  | 80,500 | 909,990 | 710,240 |  | 179,480 | 648,988 |  | 153,200 |