RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO HOUSING COMMITTEE

Agenda Item No

meeting date: 	27 JULY 2006

title:	CAPITAL OUTTURN 2005/06

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2005/06 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 7 schemes.  These were approved in February 2005 and throughout the year capital evaluation statements have been reported to Committee giving information regarding progress on schemes.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS |  |  |  |  | EXP | SLIPPAGE |
| --- | --- | --- | --- | --- | --- | --- |
| Original Estimate £ | Slippage from 04/05 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 06/07 £ |
| 2,217,100 | -1,680 | 75,000 | 2,290,420 | 2,290,420 | 2,187,265 | 103,300 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

3.3	You can see 95% of the revenue estimate was spent by the end of March 06.

- SLIPPAGE

  - A number of schemes were not complete by the end of the financial year.  These have therefore been carried forward into 2006/07.

These were:

| Cost Centre | Housing Slippage | Slippage (£) |
| --- | --- | --- |
|  | Housing General Fund |  |
| AFORD | Affordable Housing (commissioning rounds) supported Borrowing | 80,000 |
| DISCP | Disabled Facilities Grants | 20,600 |
| EMPTY | Empty Properties | 46,000 |
|  | Total Housing General Fund | 146,600 |
|  | Housing Revenue |  |
| HRDFG | HR DFG 9 Vale House Close | 4,900 |
| IMPCL | Council House Improvement Schemes | -70,100 |
| TENSH | Tenants Suggested Improvement Schemes | 5,000 |
| THIMP | Showley Court Improvements | 16,900 |
|  | Total Housing Revenue | -43,300 |
|  | Total Housing Committee | 103,300 |

- CONCLUSION

5.1	Compared with previous years very good progress has been achieved with the housing improvements and repairs programme for 2005/06.  As reported previously the overspend on the programme of £70,100 will be offset against the 2006/07 programme.

FINANCIAL SERVICES MANAGER

H7-06/JP/AC

18 JULY 2006

|  |  |  | Budget Analysis |  |  |  |  | Expenditure Analysis |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Additional | Total | Revised | Total |  |
| Centre |  |  | Estimate |  | Approvals | Approved | Estimate | Expenditure | Slippage |
|  |  |  | 2005/06 |  |  | Budget |  | To Date |  |
|  |  |  | £ | £ | £ | £ |  | £ |  |
|  | Housing |  |  |  |  |  |  |  |  |
|  | Housing General Fund |  |  |  |  |  |  |  |  |
| AFORD | Affordable Housing (commissioning rounds) Supported Borrowing | cg | 200,000 |  | -120,000 | 80,000 | 80,000 | 0 | 80,000 |
| COOPG | Coop Building Longridge (other support for rsl's) | cg | 45,000 |  |  | 45,000 | 45,000 | 45,000 |  |
| DISCP | Disabled Facilities Grants | cg | 200,000 | 28,800 |  | 228,800 | 228,800 | 208,208 | 20,600 |
| EMPTY | Empty Properties | cg | 130,000 | -5,000 | -20,000 | 105,000 | 105,000 | 54,242 | 46,000 |
| IMPFN | Private Sector Renewal | cg | 130,000 | 102,340 |  | 232,340 | 232,340 | 265,148 |  |
| KIRKV | Kirkmoor St Vincents | cg |  |  | 190,000 | 190,000 | 190,000 | 190,000 |  |
| MINWK | Minor Works | cg | 70,000 |  |  | 70,000 | 70,000 | 42,078 |  |
|  | Total Housing General Fund |  | 775,000 | 126,140 | 50,000 | 951,140 | 951,140 | 804,676 | 146,600 |
|  | Housing Revenue |  |  |  |  |  |  |  |  |
| HRDFG | HR DFG 9 Vale House Close | cg |  |  | 25,000 | 25,000 | 25,000 | 20,100 | 4,900 |
| IMPCK | Council House Improvements - 2004/05 | rp | 474,800 | -159,040 |  | 315,760 | 315,760 | 368,550 |  |
| IMPCL | Council House Improvements - 2005/06 | rp | 937,300 | -550 |  | 936,750 | 936,750 | 954,023 | -70,100 |
| TENSH | Tenants suggested improvement schemes | cg | 30,000 | 10,270 |  | 40,270 | 40,270 | 35,276 | 5,000 |
| THIMP | Showley Court improvements | rp |  | 21,500 |  | 21,500 | 21,500 | 4,640 | 16,900 |
|  | Total Housing Revenue |  | 1,442,100 | -127,820 | 25,000 | 1,339,280 | 1,339,280 | 1,382,589 | -43,300 |
|  | ### Total Housing Committee |  | 2,217,100 | -1,680 | 75,000 | 2,290,420 | 2,290,420 | 2,187,265 | 103,300 |