# RIBBLE VALLEY BOROUGH COUNCIL

# REPORT TO HOUSING COMMITTEE

Agenda Item No.

meeting date:	27 JULY 2006

title:	UPDATE ON WADDINGTON/KIRKMOOR AFFORDABLE HOUSING 	DEVELOPMENTS

submitted by:	HOUSING MANAGER

principal author:	CHRISTINE GRIMSHAW

1	PURPOSE

1.1	To keep Committee informed of progress on the new developments at Katy Lane, Waddington and Kirkmoor Road, Clitheroe.

1.2	Relevance to the Council’s ambitions and priorities

- Council Ambitions – To match the supply of homes in our area with the identified housing need.

- Community Objectives - Housing and access for all.

- Corporate Priorities - Objectives 1, 2 and 3.

- Other Considerations – None.

2	BACKGROUND

2.1	At Housing Committee on 8 June 2006 Councillor Michael Ranson requested a report on the current progress of the Housing Developments detailed at 1.1.

2.2	Both of these developments by St Vincent’s Housing Associations are being delivered with grants from the Housing Corporation, private finance and in the case of Kirkmoor a financial contribution from Ribble Valley Borough Council’s Capital Programme./

2.3	Both developments received planning consents as affordable developments and both are subject to S106 planning agreements.

2.4	The Section 106 control who can purchase or rent the properties and this agreement lasts in perpetuity.  The sales on both schemes use the Housing Corporations shared ownership model.

3	CURRENT SITUATION

3.1	Katy Lane, Waddington

2 x 1 bed apartments

6 x 2 bed apartments

3 x 3 bed three storey mews houses.

Estimated Completion Date 1/2/07 (completion delayed due to issues with a party wall with neighbouring property).

Marketing

Mortimers, Clitheroe are undertaking the marketing, there have been adverts in local press and also a leaflet drop to all houses in Waddington/West Bradford.

Large number of applications have been received for the apartments and it is St Vincent’s intention to allocate and exchange contracts on these in August 2006.  Details of the purchasers will be passed to Council for approval prior to exchange in line with S106 Agreement.

St Vincent’s have had limited interest in the houses from their initial marketing to first time buyers living/working in Waddington/West Bradford.  An advert is about to be issued to second time buyers living/working in the parishes of Waddington/West Bradford in accordance with the terms of the S106.   Following a reasonable marketing period for this client group the scheme will be opened up to adjacent parishes this will include Clitheroe (in accordance with the S106).

3.2	Kirkmoor Road

1 x 4 bed supported housing bungalows	}

6 x 2 bed apartments                                   	}    rent

8 x 1 bed apartments                                  	}

3 x 2 bed mews house                               	}  shared

2 x 3 bed semi detached houses              	}  ownership

2 x 2 bed semi bungalows

Estimated completion date – phased March 2007 – May 2007

Marketing

Marketing via Mortimers has just commenced, pre-marketing enquiries have been very high for this scheme across all property types.  High demand is envisaged.  Exchange of Contracts planned for December 2006.

Apartments for rent will be allocated via 100% nominations from the Council.  High demand already exists for schemes in this area of Clitheroe, no issues with allocations anticipated.

4.	Phase II Longridge Co-op

4.1	Whilst information was not requested in respect of this scheme which is under development by Space Housing Association.  I thought it would be useful to update members.  The development of 4 x 3 bed townhouses for sale on a shared ownership basis are due for completion in September 2006.  The value of the properties are £125,000 with purchasers being able to buy a 50 or 75% share.  There has been exchange of contract on two properties but two properties are still available for purchase.  Whilst there is no S106 on these properties Space are marketing to criteria agreed with Ribble Valley Borough Council.

5.		RISK ASSESSMENT

5.1	The approval of this report may have the following implications

- Resources – None.

- Technical, Environmental and Legal – None.

- Political – None.

- Reputation – None.

5	RECOMMENDED THAT COMMITTEE

5.1	 Note the contents of the report.

DIRECTOR OF COMMUNITY SERVICES

For further information please ask for Christine Grimshaw		, extension 4469

27070605

CG/JS

# Text boxes

INFORMATION