RIBBLE VALLEY BOROUGH COUNCIL

DECISION

REPORT TO HOUSING COMMITTEE

Agenda Item No

meeting date: 	25 JANUARY 2007

title:	REVISED CAPITAL PROGRAMME 2006/07 AND PROPOSED

PROGRAMME 2007/12

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Funding streams for 2007/08.

iii)	Draft programme for five years (2007/08 to 2011/12).

3	ORIGINAL PROGRAMME 2006/07

3.1	The original capital programme for the current year included schemes at a total estimated cost of £1,357,400.

3.2	You will recall that net slippage was carried forward from 2005/06 of £103,300.  This included the overspend on the 2005/06 Repairs and Improvements Contract of £70,100.  This is shown in Annex 1, and leaves a total approved budget of £1,460,700.

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	Updated capital evaluation forms for all these schemes are attached at Annex 2 (YELLOW).

4.3	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 1,460,700 | 1,447,300 | 1,034,094 |

5	CAPITAL FUNDING STREAMS 2007/08

5.1	Current Five Year Programme

This time last year the forward programme, based upon the Government’s allocations we expected to receive, was as follows:

| ###### Scheme | 2007/08 £ | 2008/09 £ | 2009/10 £ | 2010/11 £ |
| --- | --- | --- | --- | --- |
| ##### Housing General Fund Schemes |  |  |  |  |
| Compulsory Purchase Orders | 0 | 0 | 0 | 0 |
| Improvement Grants: |  |  |  |  |
| Private Sector Renewal | 171,000 | 171,000 | 171,000 | 171,000 |
| Minor Works | 70,000 | 70,000 | 70,000 | 70,000 |
|  | 241,000 | 241,000 | 241,000 | 241,000 |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 |
| Total Housing General Fund | 361,000 | 361,000 | 361,000 | 361,000 |
| ##### Housing Revenue Schemes |  |  |  |  |
| Council House Improvements: |  |  |  |  |
| MRA | 704,400 | 704,400 | 704,400 | 704,400 |
| Supported Borrowing | 33,000 | 33,000 | 33,000 | 33,000 |
| Total Housing Revenue | 737,400 | 737,400 | 737,400 | 737,400 |
| Total Housing Committee | 1,098,400 | 1,098,400 | 1,098,400 | 1,098,400 |

5.2	New Five Year Capital Programme

5.2.1	We have not received official notification from Government Office North West (GONW) of our allocation for 2007/08.  However, we have contacted them and been given indicative figures.  We expected to receive official notification early February.

5.2.2	We now need to revise the original programme in light of these indicative housing capital allocations for 2007/08, which are as follows:

|  | 2007/08 £000 |
| --- | --- |
| Support for Capital Expenditure (Revenue) SCE(R) – HRA | 33 |
| Specified Capital Grant – Disabled Facilities (estimate based on 2006/07) - usually informed by end of January | 72 |
| Capital Grant | 286 |
|  | 391 |

5.2.3	Under the Local Government Act 2003, credit approvals, you may recall, were abolished and a new prudential capital finance system introduced from 1 April 2004.  Local authorities were given support for capital expenditure allocations for both HRA and general fund and were also free to borrow themselves (unsupported) if they could meet the loan costs.

5.2.4	You may also recall in 2006/07 the Government again changed the capital finance system.  Whilst SCE(R) still exists for HRA schemes, General Fund SCE(R) has been replaced with a capital grant.  For 2007/08 you can see we expect to receive a capital grant of £286,000 for housing.  This grant will be used to finance housing general fund schemes along with the specified capital grant we expect to receive for disabled facilities grants.

5.2.5	GONW state the SCE(R) - HRA is paid to help us meet the decent homes standard for our stock.  This is how much capital expenditure that will receive support towards borrowing costs through HRA subsidy.  We no longer receive SCE(R) for commissioning projects.  Instead announcements for these will be made direct to social landlords.

    - In addition to our support for capital expenditure we receive a major repairs allowance (MRA), which for next year is £710,800.  This must be used for improving our housing stock.  Our latest estimates show that in addition there will be approx £100,000 unused MRA at 31/3/07*.

5.3	These funding announcements result in a possible programme for next year as follows:

|  | 2007/08 £ |
| --- | --- |
| ##### Housing Revenue Schemes |  |
| Council House Improvements - MRA | 710,800 |
| - SCE(R) | 33,000 |
| - Potential unused MRA | *100,000 |
| HRA | 843,800 |
| ###### Housing General Fund Schemes |  |
| Improvement Grants/Minor Works Grants | 238,000 |
| Disabled Facilities Grant (DFGs) | 120,000 |
| HOUSING GENERAL FUND | 358,000 |
| Housing General Fund Funding |  |
| Funding: |  |
| Capital Grant | 286,000 |
| Specified Capital Grant (DFGs) | 72,000 |
|  | 358,000 |
| Leaves: |  |
| Unsupported capital expenditure which would have to be funded from the Council’s overall capital resources | 0 |

5.4	As members can see this produces a balanced programme, which is fully funded from Government allocations.  If further expenditure were required this would have to be met from the Council’s own resources.

5.5	As with other service committees, Policy and Finance Committee will need to consider the overall five-year capital programme and the resource implications, in line with Council priorities.

  - Annex 3 shows the revised five-year forward programme.

- HOUSING STOCK TRANSFER

6.1	The new 5 year programme has not taken account of the possible transfer of our housing stock on 1 April 2008.  If the transfer goes ahead then both expenditure and resources for the future years will be removed for HRA.

6.2	However, in 2007/08, if the stock transfer goes ahead the Council will have to ensure that the programme of works fully utilises the MRA allocation for next year plus any unused MRA from 2006/07.

7	RECOMMENDED THAT COMMITTEE

7.1	Approve the revised capital programme for 2006/07 as set out in Annex 1.

7.2	Consider the future five-year programme for 2007/08 to 2011/12 as set out in Annex 3 and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

H2-07/JP/AC

11 JANUARY 2007

ANNEX 1

# HOUSING COMMITTEE

# REVISED CAPITAL PROGRAMME 2006/07

|  |  | Budget Analysis |  |  |  |  |  | Expenditure Analysis |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Budget | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | moved to | Expenditure |
|  |  | 2006/07 |  |  | Budget |  | 2007/08 | To Date |
|  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Housing |  |  |  |  |  |  |  |
|  | Housing General Fund |  |  |  |  |  |  |  |
| AFORD | Affordable Housing (commissioning rounds) Supported Borrowing |  | 80,000 |  | 80,000 | 80,000 |  | 80,000 |
| EMPTY | Empty Properties |  | 46,000 |  | 46,000 | 0 |  | 0 |
| LHOME | Improvements to Longridge Homeless Facility | 50,000 |  |  | 50,000 | 50,000 |  | 0 |
| Grants |  |  |  |  |  |  |  |  |
| DISCP | Disabled Facilities Grants | 120,000 | 20,600 |  | 140,600 | 140,600 |  | 130,623 |
| IMPFN | Private Sector Renewal | 180,000 |  |  | 180,000 | 226,000 |  | 83,423 |
| MINWK | Minor Works | 70,000 |  |  | 70,000 | 70,000 |  | 57,733 |
|  | Total Housing General Fund | 420,000 | 146,600 | 0 | 566,600 | 566,600 | 0 | 351,779 |
|  | Housing Revenue |  |  |  |  |  |  |  |
| HRDFG | HR DFG 9 Vale House Close |  | 4,900 |  | 4,900 | 3,900 |  | 3,876 |
| IMPCM | Council House Improvements - 2006/07 | 937,400 | -70,100 |  | 867,300 | 867,300 |  | 668,953 |
| TENSH | Tenants suggested improvement schemes |  | 5,000 |  | 5,000 | 6,000 |  | 6,011 |
| THIMP | Showley Court improvements |  | 16,900 |  | 16,900 | 3,500 |  | 3,475 |
|  | Total Housing Revenue | 937,400 | -43,300 | 0 | 894,100 | 880,700 | 0 | 682,315 |
|  | Total Housing Committee | 1,357,400 | 103,300 | 0 | 1,460,700 | 1,447,300 | 0 | 1,034,094 |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  | ANNEX 2 |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | AFORD |
| Name of Scheme | AFFORDABLE HOUSING (COMMISSIONING ROUNDS) SUPPORTED BORROWING |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Affordable housing for rent and sale |  |  |  |
| Benefits of Scheme | Meet local housing needs – one of our key ambitions |  |  |  |
| Project Timetable | Start Date | April 2005 |  |  |
|  | Completion Date | March 2006 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
|  |  | New build schemes at Kirkmoor depot site and rear of Longridge Co-op. Both schemes will provide affordable housing for both sale and rent. |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Planning permission required for Kirkmoor depot site, which may delay start on site. |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | AFORD |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Less Transferred to Kirkmoor Scheme: |  |  |  |  | £- 80,000 |  |
| Summary | Less Transferred to Empty Properties Schemes: |  |  |  |  | £- 40,000 |  |
|  | Approved Budget for Current Year: |  |  |  |  | £200,000 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £ 80,000 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 1 March 2005 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2005/06 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 80,000 | 80,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 80,000 | 80,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2005 |  | We anticipate utilising the £200,000 as follows: £120,000 to Space Housing for Longridge scheme. £ 80,000 to St Vincent’s regarding the Kirkmoor Road development. |  |  |  |  |  |
| End June 2005 |  | The £80,000 contribution is still earmarked for a Kirkmoor scheme but the £120,000 for the Longridge scheme is no longer required as alternative funding has been secured by the housing association. We are currently exploring other options to utilise this funding. A separate report elsewhere on this agenda considers the Kirkmoor scheme in more detail. |  |  |  |  |  |
| End Sept 2005 |  | Meeting with Space mid September who are now looking at options for delivering this scheme by March 2006. |  |  |  |  |  |
| End Dec 2005 |  | Spoke to Space, confident of spending budget by March 2006. Identifying properties at current time. |  |  |  |  |  |
| End Sept 2006 |  | Budget spent, resulted in 4 properties being purchased via Ribble Valley Homebuyer Scheme |  |  |  |  |  |
| End Dec 2006 |  | Scheme complete |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | EMPTY |
| Name of Scheme | EMPTY PROPERTIES |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Capital payments to RSLs/private developers to assist in bringing empty properties back into use |  |  |  |
| Benefits of Scheme | Regeneration areas, reuse of existing properties |  |  |  |
| Project Timetable | Start Date | 1 April 2005 |  |  |
|  | Completion Date | 31 March 2006 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Identification of suitable projects may affect delivery |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | EMPTY |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Revised Estimate: |  |  |  |  | £0 |  |
| Financial | Slippage from 2005/06: |  |  |  |  | £46,000 |  |
| Summary | Total Budget for Year: |  |  |  |  | £46,000 |  |
|  | Total Budget for Scheme: |  |  |  |  | £100,200 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £54,242 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 1 March 2005 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  | Actual Expenditure 2005/06 £ | Expected Expenditure 2006/07 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  | 54,242 | 0 | 54,242 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  | 54,242 | 0 | 54,242 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End June 2005 |  | Due to reduction in private sector renewal money available this year empty property budget will be utilised to bring empty properties back into use based on landlord/tenant grant criteria. Grants are 50% of costs to set maximums. Currently anticipate 10 additional former empty properties will be brought back into use via this budget. |  |  |  |  |  |
| End Sept 2005 |  | £54,242 spent, £63,000 committed. |  |  |  |  |  |
| End Dec 2005 |  | As above. Spend will be achieved by 31 March 2005. |  |  |  |  |  |
| End Sept 2006 |  | Properties identified no concerns re: budget spend |  |  |  |  |  |
| End Dec 2006 |  | Budget transferred to Improvement Grants to cover funding and improvements to empty properties |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | LHOME |
| Name of Scheme | IMPROVEMENTS/REVIEW OF LONGRIDGE HOMELESS FACILITY |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Refurbishment of hostel to provide energy efficient heating system and insulation |  |  |  |
| Benefits of Scheme | Energy efficient system |  |  |  |
| Project Timetable | Start Date | Not yet determined |  |  |
|  | Completion Date |  |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None currently |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | In addition to the £50,000 in the general fund capital programme there will also be a contribution from the HRA as three of the flats are used for general let. |  |  |  |

|  |  |  |  |  |  | Cost Centre | LHOME |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Revised Estimate: |  |  |  |  | £50,000 |  |
| Summary | Approved Budget for Current Year: |  |  |  |  | £50,000 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £50,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2006/07 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 50,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 50,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | Before a decision is taken to spend this money an option appraisal will be undertaken to see whether Beacon Villas is the most appropriate accommodation for a homeless service. This option appraisal will consider the open market value that can be obtained for Beacon Villas, alternative locations for the homeless unit and the timescales involved in relocation. A report will be taken to housing Committee in May/June 2006. |  |  |  |  |  |
| End Sept 2006 |  | In year bid made to the Housing Corporation in partnership with Adactus HA. If successful will result in substantial capital receipt to authority together with refurbishment of the building. Flats will continue to be rented at social rent levels and Ribble Valley will lease back required no of units for homeless service. Update meeting with Housing Association arrange for 10/10/06. |  |  |  |  |  |
| End Dec 2006 |  | Sale anticipated to be finalised by end of February 2007. Part of the budget will be utilised to set up a new homeless facility in Longridge. Savings on this scheme will be used to support the improvements grant budgets. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | DISCP |
| Name of Scheme | DISABLED FACILITIES GRANTS |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Grants of up to £25,000 mandatory, £40,000 discretionary to individuals to allow adaptations to take place at their home to meet their disabled requirements |  |  |  |
| Benefits of Scheme | Enable people to stay in their own homes with an improved quality of life |  |  |  |
| Project Timetable | Start Date | 1 April 2006 |  |  |
|  | Completion Date | 31 March 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Level of work is out of control of local authorities as it is based on occupational therapist recommendations |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | DISCP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £140,600 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £140,600 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2006/07 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Grants |  |  |  |  |  | 140,600 |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 140,600 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | No delay in commencing programme. Rolls on from 2005/06 disabled facilities programme. |  |  |  |  |  |
| End Sept 2006 |  | Current spend at end of September £48,618 in June with usual spending profile no issues subject to sufficient recommendations forthcoming for OT’s |  |  |  |  |  |
| End Dec 2006 |  | Now ceased new approvals. Budget fully committed. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | IMPFN |
| Name of Scheme | PRIVATE SECTOR RENEWAL GRANTS |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Financial contributions of up to £20,000 to bring properties to a fit standard. Also used for landlord/tenant grants and group repair. |  |  |  |
| Benefits of Scheme | Improve condition of private sector. Create additional units of affordable accommodation via landlord grants. |  |  |  |
| Project Timetable | Start Date | 1 April 2006 |  |  |
|  | Completion Date | 31 March 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None currently |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | IMPFN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Revised Estimate: |  |  |  |  | £226,000 |  |
| Summary | Budget transferred from EMPTY: |  |  |  |  | £46,000 |  |
|  | Approved Budget for Current Year: |  |  |  |  | £180,000 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £226,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2006/07 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Grants |  |  |  |  |  | 226,000 |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 226,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | No delay in commencing programme, it rolls on from 2005/06 private sector renewal programme. |  |  |  |  |  |
| End Sept 2006 |  | Budget committed for year should be no issues with spend. Spend at end of September £33,839. |  |  |  |  |  |
| End Dec 2006 |  | Budget fully committed. £46,000 transferred from the Empty Property Scheme |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | MINWK |
| Name of Scheme | MINOR WORKS GRANT |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Grants of up to £5,000 to carry out work to prevent properties becoming unfit |  |  |  |
| Benefits of Scheme | Prevents properties becoming unfit. Improved environmental impact |  |  |  |
| Project Timetable | Start Date | 1 April 2006 |  |  |
|  | Completion Date | 31 March 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None currently |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |
| End Sept 2006 | Spend at end of September £27,528.84, healthy waiting list for minor works no problems anticipated. |  |  |  |

|  |  |  |  |  |  | Cost Centre | MINWK |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £70,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £70,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2006/07 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Grants |  |  |  |  |  | 70,000 |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 70,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | No delay in commencing programme it rolls on from 2005/06 minor works programme. |  |  |  |  |  |
| End Dec 2006 |  | Budget fully committed |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | HRDFG |
| Name of Scheme | HOUSING REVENUE DFG – 9 VALE HOUSE CLOSE |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Extension to ground floor flat to provide facilities for disabled child |  |  |  |
| Benefits of Scheme | Provision of disabled facilities |  |  |  |
| Project Timetable | Start Date | July 2005 |  |  |
|  | Completion Date | October 2005 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | No |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | HRDFG |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Revised Estimate: |  |  |  |  | £3,900 |  |
| Summary | Slippage from 05/06: |  |  |  |  | £4,900 |  |
|  | Total Budget for scheme: |  |  |  |  | £25,000 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £24,000 |  |
|  | Approved by Committee: |  |  |  |  |  |  |
|  | Date: |  |  |  |  |  |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  | Actual Expenditure 2005/06 £ | Expected Expenditure 2006/07 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  | 20,100 | 3,900 | 24,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  | 20,100 | 3,900 | 24,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End Sept 2005 |  | Work 90% complete, no invoices received yet. |  |  |  |  |  |
| End Dec 2005 |  | £20,000 spent, remaining invoices will be received prior to 31 March 2006 as all work should be completed January 2006. |  |  |  |  |  |
| End Sept 2006 |  | Scheme complete – no more expenditure due. Slight saving on this scheme. |  |  |  |  |  |
| End Dec 2006 |  | Scheme complete – no more expenditure due. Slight saving on this scheme. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | IMPCM |
| Name of Scheme | COUNCIL HOUSE IMPROVEMENTS 2006/07 |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Planned maintenance work to decent homes standard |  |  |  |
| Benefits of Scheme |  |  |  |  |
| Project Timetable | Start Date | April 2006 |  |  |
|  | Completion Date | March 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Housing Committee approval |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Agency staff currently utilised due to capacity/sickness |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | IMPCM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Less overspend in 2005/06 |  |  |  |  | -£70,100 |  |
| Summary | Approved Budget for Current Year: |  |  |  |  | £937,400 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £867,300 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2006/07 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 775,100 |
|  | Retention (show separately) |  |  |  |  |  | 42,200 |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  | 25,000 |
|  | Internal Salaries |  |  |  |  |  | 25,000 |
|  | TOTAL |  |  |  |  |  | 867,300 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | External redecoration contract out to tender with commencement of work April 2006. Repair items to be reported to Housing Committee to provide approval of works. |  |  |  |  |  |
| End Sept 2006 |  | External redecoration contract complete. Repairs contract negotiation complete work to commence October 2006. Completion March 2007. Boiler replacements commenced April 2006 completion due December 2006. Retention figure includes all outstanding retention from 2004/05 and 05/06, 06/07 |  |  |  |  |  |
| End Dec 2006 |  | Delays re access for boiler replacements. Completion anticipated mid Feb 07. Repairs contract 50% complete. Anticipate completion to programme end March. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2005/06 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | TENSH |
| Name of Scheme | TENANTS’ SUGGESTED CAPITAL SCHEMES |  |  |  |
| Officer Responsible | CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | Environmental or scheme improvements suggested by tenants |  |  |  |
| Benefits of Scheme | Tenants involved in determining improvements to their own areas |  |  |  |
| Project Timetable | Start Date | 1 April 2003 |  |  |
|  | Completion Date | March 2006 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
|  |  | Conservatory to Pendle Court sheltered scheme |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None currently |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Additional heating charge will be recovered through service charge. No other revenue implications |  |  |  |

|  |  |  |  |  |  | Cost Centre | TENSH |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Revised Estimate: |  |  |  |  | £6,000 |  |
| Summary | Slippage From 2005/06: |  |  |  |  | £5,000 |  |
|  | Total Budget for Current Year: |  |  |  |  | £5,000 |  |
|  | Total Budget for Scheme: |  |  |  |  | £85,000 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £91,008 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 2 March 2004 |  |
|  | Minute Ref: |  |  |  |  | 762 |  |
| Expenditure Analysis |  |  | Actual Expenditure 2003/04 £ | Actual Expenditure 2004/05 £ | Actual Expenditure 2005/06 £ | Expected Expenditure 2006/07 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  | 24,950 | 19,777 | 40,270 | 6,011 | 91,008 |
|  | Retention |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  | 24,950 | 19,777 | 40,270 | 6,011 | 91,008 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2004 |  | Planning permission applied for. Quotes requested. |  |  |  |  |  |
| End June 2004 |  | Planning permission granted. Contractor selected. Slippage from 2003/04 of £5,000 to be returned to housing revenue account to finance cost of options appraisal. |  |  |  |  |  |
| End Sept 2004 |  | Conservatory ordered, cost £17,000. Furnishings and floor coverings not included in this price. |  |  |  |  |  |
| End Nov 2004 |  | On site with conservatory at Pendle Court therefore expect to complete this part of the scheme before the end of March. Other works planned subject to available monies. |  |  |  |  |  |
| End June 2005 |  | Planned for 2005/06. Provision of catering kitchen at Littlemoor House, including all appliances. Provision of furniture for conservatory at Pendle Court. Alterations at Chatburn bungalow to provide warden office accommodation and communal facilities for tenants. Plans already drawn up for all schemes. |  |  |  |  |  |
| End Sept 2005 |  | Work on site for all schemes estimated completion January 2006. |  |  |  |  |  |
| End Sept 2006 |  | Scheme now complete overspend of £1,011 due to undertaking additional scheme at Crowtrees Gardens Chatburn. |  |  |  |  |  |
| End Dec 2006 |  | Scheme now complete overspend of £1,011 due to undertaking additional scheme at Crowtrees Gardens Chatburn |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2006/07 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | THIMP |
| Name of Scheme | SHOWLEY COURT IMPROVEMENTS |  |  |  |
| Officer Responsible | ROD PEARCE/CHRISTINE GRIMSHAW |  |  |  |
| Description of Scheme | To reduce overall number of bedsits by five and provide more modern accommodation |  |  |  |
| Benefits of Scheme | Improved facilities and therefore reducing possibility of properties becoming difficult to let |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | Summer 2005 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Vacation of flats Agreement of tenants |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Complete |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | THIMP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Revised Estimate: |  |  |  |  | £3,500 |  |
| Summary | Slippage From 2005/06: |  |  |  |  | £16,900 |  |
|  | Approved Budget for Current Year: |  |  |  |  | £16,900 |  |
|  | Expected Total Cost of Scheme: |  |  |  |  | £76,541 |  |
|  | Approved by Committee: |  |  |  |  | Housing |  |
|  | Date: |  |  |  |  | 24 July 2003 |  |
|  | Minute Ref: |  |  |  |  | 245 |  |
| Expenditure Analysis |  |  | Actual Expenditure 2003/04 £ | Actual Expenditure 2004/05 £ | Actual Expenditure 2005/06 £ | Expected Expenditure 2006/07 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  | 27,905 | 36,761 | 4,416 | 3,500 | 72,582 |
|  | Retention |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  | 3,735 | 224 |  | 3,959 |
|  | TOTAL |  | 27,905 | 40,496 | 4,640 | 3,500 | 76,541 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End July 2003 |  | Meeting and consultation with tenants |  |  |  |  |  |
| End August 2003 |  | Plans produced, out for consultation with tenants. Decant process commenced. |  |  |  |  |  |
| End Dec 2003 |  | Work progressing - one flat complete. Currently out for prices for remainder of contract. Likely to be complete by June 2004. |  |  |  |  |  |
| End June 2004 |  | Work complete mid June. Flats let to new tenants. |  |  |  |  |  |
| End Nov 2004 |  | Contract complete. Retention outstanding, due next financial year. More work to be carried out to guest bedroom. However, there will be a saving on this scheme of approximately £10,000. |  |  |  |  |  |
| End June 2005 |  | Works still to be carried out to guest bedroom and purchase of furniture outstanding. |  |  |  |  |  |
| End Sept 2005 |  | As end of June 2005. Guest bedroom work to commence January 2006. |  |  |  |  |  |
| End Sept 2006 |  | Scheme complete savings on this scheme £13,425 |  |  |  |  |  |
| End Dec 2006 |  | Scheme complete savings on this scheme £13,425 |  |  |  |  |  |

ANNEX 3

# HOUSING COMMITTEE

DRAFT FIVE YEAR CAPITAL PROGRAMME 2007/12

| Scheme | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Housing |  |  |  |  |  |  |
| Housing General Fund Schemes |  |  |  |  |  |  |
| Improvement Grants: |  |  |  |  |  |  |
| Private Sector Renewal | 168,000 | 168,000 | 168,000 | 168,000 | 168,000 | 840,000 |
| Minor Works | 70,000 | 70,000 | 70,000 | 70,000 | 70,000 | 350,000 |
|  | 238,000 | 238,000 | 238,000 | 238,000 | 238,000 | 1,190,000 |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 600,000 |
| Total Housing General Fund Schemes | 358,000 | 358,000 | 358,000 | 358,000 | 358,000 | 1,790,000 |
| Housing Revenue Schemes |  |  |  |  |  |  |
| Council House Improvements - MRA | 710,800 | 710,800 | 710,800 | 710,800 | 710,800 | 3,554,000 |
| Council House Improvements - Supported Borrowing | 33,000 | 33,000 | 33,000 | 33,000 | 33,000 | 165,000 |
| Council House Improvements – Fully Utilise Unused MRA | 100,000 | 0 | 0 | 0 | 0 | 0 |
| Total Housing Revenue Schemes | 843,800 | 743,800 | 743,800 | 743,800 | 743,800 | 3,719,000 |
| Total Housing Committee | 1,201,800 | 1,101,800 | 1,101,800 | 1,101,800 | 1,101,800 | 5,509,000 |