RIBBLE VALLEY BOROUGH COUNCIL

DECISION

REPORT TO SPECIAL POLICY AND FINANCE COMMITTEE

Agenda Item No 4

meeting date: 	13 FEBRUARY 2007

title:	OVERALL FIVE-YEAR CAPITAL PROGRAMME 2007/12

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

# PURPOSE

## To approve a five-year capital programme for 2007/12 for submission to Full Council.

# BACKGROUND

## In the current cycle committees have considered their draft capital programme for 2007/12.

## Before a five year programme can be approved, consideration needs to be given to whether it is:

- Affordable

- Achievable in terms of staff resources and time scales

- In line with Council priorities.

## The Budget Working Group (BWG) and Corporate Management Team (CMT) have met on a number of occasions to consider the draft programme and made a number of proposals/amendments to ensure the programme is viable.  Indeed the BWG is due to consider the final recommendations of CMT which result in the programme set  out in this report at its meeting on 7 February 2007.  If there are any further changes we will report them to your meeting.

# THE PROGRAMME

## The proposed resultant programme in full detail, after all these changes, is shown at Annex 1 (GREEN) and resources at Annex 2 (YELLOW).

## The table below compares the expenditure over the five years with the resources we expect to receive.

|  | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Existing programme expenditure | 2,518,450 | 2,399,000 | 1,517,500 | 1,551,100 | 1,193,000 | 9,179,050 |
| Schemes moved from 2006/07 | 516,310 |  |  |  |  | 516,310 |
| Resources | 1,887,800 | 1,912,520 | 1,576,800 | 1,596,800 | 1,606,800 | 8,580,720 |
| Annual Shortfall in resources | -1,146,960 | -486,480 | 59,300 | 45,700 | 413,800 | -1,114,640 |
| Resources brought forward | 1,501,707 | 354,747 | -131,733 | -72,433 | -26,733 | 1,501,707 |
| Excess/(Shortfall) of resources | 354,747 | -131,733 | -72,433 | -26,733 | 387,067 | 387,067 |

4	RECOMMENDED THAT SPECIAL POLICY AND FINANCE COMMITTEE

4.1	Approve the Five-Year Capital Programme for 2007/12 for submission to Full Council.

FINANCIAL SERVICES MANAGER

PF10-07/JP/AC

07 FEBRUARY 2007

ANNEX 1

SPECIAL POLICY AND FINANCE COMMITTEE

DRAFT FIVE-YEAR CAPITAL PROGRAMME 2007/12

| Scheme | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Community Committee |  |  |  |  |  |  |
| Public Conveniences: |  |  |  |  |  |  |
| Replace & increase size of Dunsop Bridge Toilets |  |  |  | 121,500 |  | 121,500 |
| Funding towards reconstruction of Whalley Toilets | 50,000 |  |  |  |  | 50,000 |
| Refurbishment of Chipping Toilets | 75,000 |  |  |  |  | 75,000 |
| Improvements to children's play areas | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 250,000 |
| Grant Aid to Longridge Action Group re Civic Hall |  | 90,000 |  |  |  | 90,000 |
| Gisburn Forest Park Cycling Trails | 20,000 |  |  |  |  | 20,000 |
| Castle Lottery scheme | 33,750 | 132,500 |  |  |  | 166,250 |
| Improvements to Clitheroe Castle Keep |  | 110,000 |  |  |  | 110,000 |
| Edisford Changing Rooms | 65,000 | 150,000 |  |  |  | 215,000 |
| Clitheroe Cemetery |  |  |  |  |  |  |
| Provision of shelter in Woodland Cemetery | 8,500 |  |  |  |  | 8,500 |
| Platform Gallery: |  |  |  |  |  |  |
| Replace Boiler at Platform Gallery | 11,000 |  |  |  |  | 11,000 |
| Longridge Sports Centre: |  |  |  |  |  |  |
| Sports hall roof |  | 61,800 |  |  |  | 61,800 |
| Relocate fitness room to Longridge Civic Hall | 18,600 |  |  |  |  | 18,600 |
| Ribblesdale Pool: |  |  |  |  |  |  |
| Energy Efficiency measures to Ribblesdale Pool | 104,500 |  |  |  |  | 104,500 |
| Replace Steel Windows to building at Ribblesdale Pool | 36,400 |  |  |  |  | 36,400 |
| Calderstones Open Space |  | 75,000 |  |  |  | 75,000 |
| Vehicles & Plant: |  |  |  |  |  |  |
| Refuse Collection |  |  |  |  |  |  |
| Replace W697 WHP Dennis | 180,000 |  |  |  |  | 180,000 |
| Replace V052 FRL Dennis |  | 180,000 |  |  |  | 180,000 |
| Replace V052 FRJ Dennis |  |  | 180,000 |  |  | 180,000 |
| Replace V052 FRK Dennis |  |  |  | 180,000 |  | 180,000 |
| Recycling and Residual Waste Containers | 236,000 | 236,000 |  |  |  | 472,000 |
| New Vehicle to meet requirements of extension of Three Stream Waste Collection | 190,000 |  |  |  |  | 190,000 |
| Vehicle Lifting Equipment | 13,000 |  |  |  |  | 13,000 |
| General Works |  |  |  |  |  |  |
| Replace V955 EVM JCB |  |  |  | 25,700 |  | 25,700 |
| Replace PF03 HFA Ford Transit |  |  | 15,400 |  |  | 15,400 |
| Replace PF03 HEU Ford Transit |  |  | 15,400 |  |  | 15,400 |
| Replace PF03 HFE Ford Transit |  |  | 15,400 |  |  | 15,400 |
| Replace PE54 YXF |  |  | 15,400 |  |  | 15,400 |
| Replace Replacement for R675 HCW (PO54 COA) |  |  | 30,900 |  |  | 30,900 |
| Replace Replacement for P291 RCW (P054 COH) |  |  |  | 30,900 |  | 30,900 |
| Small Compressor Ingersoll Rand | 5,100 |  |  |  |  | 5,100 |
| Small Jetting Machine |  |  | 20,600 |  |  | 20,600 |
| Outdoor Recreation Vehicles and Plant: |  |  |  |  |  |  |
| Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | 47,900 |  |  |  |  | 47,900 |
| Replace Hayter Triple Mower LT322 2WD | 25,700 |  |  |  |  | 25,700 |
| Replace P053 WYW |  |  | 1,600 |  |  | 1,600 |
| Replace Landrover J438 JFV | 15,000 |  |  |  |  | 15,000 |
| Replace G516 OCK with landrover & trailer | 18,500 |  |  |  |  | 18,500 |
| Replace R563 SFR John Deere Ride On Mower | 14,900 |  |  |  |  | 14,900 |
| Replace Suzuki Van - PJ02 NNA | 10,000 |  |  |  |  | 10,000 |
| Total Community Committee | 1,228,850 | 1,085,300 | 344,700 | 408,100 | 50,000 | 3,116,950 |
| Planning & Development Committee |  |  |  |  |  |  |
| Car Parks Rolling Programme |  | 41,200 | 41,200 | 41,200 | 41,200 | 164,800 |
| Replace some Car Park ticket machines |  |  | 21,000 |  |  | 21,000 |
| Total Planning & Development | 0 | 41,200 | 62,200 | 41,200 | 41,200 | 185,800 |
| Policy & Finance Committee |  |  |  |  |  |  |
| Replace Risograph Printer | 6,200 |  |  |  |  | 6,200 |
| Replacement for Mobile Office |  | 50,000 |  |  |  | 50,000 |
| Council Offices: |  |  |  |  |  |  |
| Fire safety improvements to ceilings | 21,600 |  |  |  |  | 21,600 |
| Refurbish common staircases |  |  | 8,800 |  |  | 8,800 |
| Civic Suite: |  |  |  |  |  |  |
| Replace Furniture |  | 11,600 |  |  |  | 11,600 |
| Energy Efficiency - Replace Light Fittings |  | 10,300 |  |  |  | 10,300 |
| Energy Efficiency - Replace Gas fired boilers at Civic Suite |  | 98,800 |  |  |  | 98,800 |
| Grant to Trinity | 60,000 |  |  |  |  | 60,000 |
| Total Policy & Finance Committee | 87,800 | 170,700 | 8,800 | 0 | 0 | 267,300 |
| Housing |  |  |  |  |  |  |
| Housing General Fund Schemes |  |  |  |  |  |  |
| Improvement Grants: |  |  |  |  |  |  |
| Landlord/Tenant Grants | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 500,000 |
| Equity Release Loans | 138,000 | 138,000 | 138,000 | 138,000 | 138,000 | 690,000 |
|  | 238,000 | 238,000 | 238,000 | 238,000 | 238,000 | 1,190,000 |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 600,000 |
| Total Housing General Fund Schemes | 358,000 | 358,000 | 358,000 | 358,000 | 358,000 | 1,790,000 |
| Housing Revenue Schemes |  |  |  |  |  |  |
| Council House Improvements - MRA | 710,800 | 710,800 | 710,800 | 710,800 | 710,800 | 3,554,000 |
| Council House Improvements - Supported Borrowing | 33,000 | 33,000 | 33,000 | 33,000 | 33,000 | 165,000 |
| Council House Improvements - Fully utilise unused MRA | 100,000 |  |  |  |  | 100,000 |
| Total Housing Revenue Schemes | 843,800 | 743,800 | 743,800 | 743,800 | 743,800 | 3,819,000 |
| Total Housing Committee | 1,201,800 | 1,101,800 | 1,101,800 | 1,101,800 | 1,101,800 | 5,609,000 |
| TOTALS | 2,518,450 | 2,399,000 | 1,517,500 | 1,551,100 | 1,193,000 | 9,179,050 |

ANNEX 2

SPECIAL POLICY AND FINANCE COMMITTEE

CAPITAL PROGRAMME -  RESOURCES 2007/12

| Resources | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Disabled Grants | 72,000 | 72,000 | 72,000 | 72,000 | 72,000 | 360,000 |
| Major Repairs Allowance | 710,800 | 710,800 | 710,800 | 710,800 | 710,800 | 3,554,000 |
| Supported Borrowing SCE(R) - HRA | 33,000 | 33,000 | 33,000 | 33,000 | 33,000 | 165,000 |
| Supported Borrowing SCE(R) - Non HRA | 0 | 0 | 0 | 0 |  | 0 |
| Housing Capital Grant - GONW | 286,000 | 286,000 | 286,000 | 286,000 | 286,000 | 1,430,000 |
| Equity Release Loan Payback |  |  |  | 20,000 | 30,000 | 50,000 |
| Unsupported Borrowing | 350,000 | 350,000 | 350,000 | 350,000 | 350,000 | 1,750,000 |
| Unsupported Borrowing Three Stream Waste Bins | 211,540 | 236,000 |  |  |  | 447,540 |
| DEFRA - Waste Performance & Efficiency Grant capital element | 24,460 |  |  |  |  | 24,460 |
| Usable Capital Receipts | 200,000 | 125,000 | 125,000 | 125,000 | 125,000 | 700,000 |
| From commuted sum for Calderstones scheme | 0 | 75,000 |  |  |  | 75,000 |
| Longridge High School to provide 40% funding for sports hall roof | 0 | 24,720 |  |  |  | 24,720 |
| Resources each year | 1,887,800 | 1,912,520 | 1,576,800 | 1,596,800 | 1,606,800 | 8,580,720 |
| Spare Resources brought forward from 2006/07 | 1,501,707 |  |  |  |  | 1,501,707 |
| Total resources | 3,389,507 | 1,912,520 | 1,576,800 | 1,596,800 | 1,606,800 | 10,082,427 |