RIBBLE VALLEY BOROUGH COUNCIL

DECISION

## REPORT TO COMMUNITY COMMITTEE

Agenda Item No.12

meeting date:	TUESDAY, 11 SEPTEMBER 2007

title:			ROSE GARDEN CAPITAL SCHEME

submitted by:		DIRECTOR OF COMMUNITY SERVICES

principal author:	CHRIS HUGHES – COMMUNITY DEVELOPMENT MANAGER

1	PURPOSE

1.1	To advise Members of the overall cost of the scheme to improve the old rose garden in the castle grounds.

1.2	Relevance to the Council’s ambitions and priorities:

- Council Ambitions – To enhance the environmental qualities of the area.

2	BACKGROUND

2.1	Some time ago Committee agreed to a scheme to re-develop the old rose garden in the castle grounds.

2.2	Apart from the need to re-develop a rundown area within the park, the scheme was to involve a number of pupils from Ribblesdale Technology College who were at risk from exclusion.

2.3	The scheme was brought into the capital programme part way through 2005/06 on the understanding it would be self financing ie all expenditure would be met from external funding and there would be no impact on the Council’s capital resources.

3	CURRENT SITUATION

3.1	The final, total cost of the scheme was as follows:

|  |  | £ |
| --- | --- | --- |
|  | 2005/06 | 35,880 |
|  | 2006/07 | 48,802 |
|  | 2007/08 to August 2007 | 1,503 |
|  |  | 86,185 |

3.2	Funding was received from the following sources:

|  |  | £ |
| --- | --- | --- |
|  | Rose Garden Grant from Market Towns Initiative | 28,000 |
|  | Castle Cement | 200 |
|  | Lancashire County Council grant | 31,000 |
|  | Arts Development Budget (within RVBC) | 4,880 |
|  |  | 64,080 |

3.3	This leaves a shortfall of £22,100 for the scheme.

3.4	During the closure of the Council’s capital programme at the end of 2006/07, the overspend was offset against underspendings on other outdoor recreation schemes.  However due to match funding for these schemes, it has since come to light that this action is not possible and the slippage for these has been reinstated.

3.5	However, this still leaves us with the shortfall in funding for the Rose Garden.  There is no scope to incorporate this into other current capital schemes or from revenue budgets.  Therefore, I ask Committee’s approval to meet this from spare capital resources within the overall 5 Year Capital Programme.

4	RISK ASSESSMENT

4.1	The approval of this report may have the following implications:

- Resources – The scheme is overspent by £22,105.

- Technical, Environmental and Legal – None.

- Political – None.

- Reputation – The scheme met with the approval of a number of partners and has received many favourable comments from members of the public.

5	RECOMMENDED THAT COMMITTEE

5.1	 Note the contents of this report; and

5.2	Ask Policy and Finance Committee to utilise spare capital resources to meet the shortfall of £22,105 on the Rose Garden Capital Scheme.

DIRECTOR OF COMMUNITY SERVICES

BACKGROUND PAPERS

1	None.

For further information please ask for Chris Hughes		, extension 4479.

CH/CMS

(11090706)